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Agenda
 
Discover Ashfield Board Meeting 
 
 
Date:        Friday, 21 August 2026 
	Time: 
	9.00 am 

	Venue: 
	Meeting Room 1, Council Offices, Urban Road, Kirkby-in Ashfield/Microsoft Teams 

	 
	 
For any further information please contact: 
 
Jake Dalton
 
Jake.dalton@ashfield.gov.uk 
 
07518292077
 






DISCOVER ASHFIELD BOARD MEETING
	ATTENDEES  
	
	
	

	Name 
	Position on Board 
	Position/Organisation 
	Present  

	Kieran Percival 
	Chair 
	Director, Gardens of Giving CIC  
	 

	Pete Edwards MBE 
	Vice Chair, Theme Lead – Be 
Happy, Be Healthy 
	Chair, 	Ashfield 	Health 	and 	Wellbeing 
Partnership 
	 

	Martin Rigley OBE 
	Theme 	Lead 	– 
Succeed in Ashfield 
	Chief Commercial Officer Devtank Ltd.  
 
	 

	Liz Barrett OBE 
	Theme Lead – Love Where You Live 
	Principal, Academy Transformation Trust 
Further Education (ATTFE) 
	 

	Louise Knott 
	Board Member
	Vice 	Principal, 	West 	Nottinghamshire 
College 
MABN Representation 
	 

	Claire Hinchley  
	Board Member  
	Director 	Strategy 	and 	Partnerships 
Sherwood Forest Hospitals  
	 

	Cllr Julie Gregory  
	Board Member  
	Scrutiny Representative, Ashfield District 
Council  
	 

	Cllr Dale Grounds  
	Board Member  
	Chairman of the Council, Ashfield 
District Council  
	 

	Cllr Matthew Relf 
	Board Member 
	Executive 	Lead 	Member 	for 	Growth, 
Regeneration and Local Planning, Ashfield 
District Council 
MABN Representation  
	 

	David Williams 
	Substitute for Tristan Churcher
	Partnerships 	Manager 	North 
Nottinghamshire DWP 
	 

	Edward Johnstone 
	Board Member 
	Assistant Principal (Development), Portland College 
	 

	Graham Ward  
	Board Member  
	Chair of Board of Directors, Sherwood Forest Hospitals Trust  
	 

	Holly Shuttleworth  
	Substitute for Paula 
Longden  
	Strategies 	and 	Partnerships 	Lead,  
Sherwood Forest Hospitals Trust 
	 

	Jackie Insley 
	Board Member  
	Chief Executive Officer Citizens Advice 
Central and South 
	 

	Kirsty Ellis 
	Substitute for Peter 
Gaw  
	Assistant CEO, Inspire: Culture, Learning and Libraries 
	 

	Leanne Monger  
	Board Member  
	Interim Programme Director, Mid Notts PBP  
	 

	Lee Anderson, MP 
	Board Member 
	MP for Ashfield and Eastwood 
	 

	Mark Yates 
	Substitute  
	PCN Development Managers, Nottingham and Nottinghamshire ICB  
	 

	Paula Longden  
	Substitute for Claire Hinchley  
	Associate 	Director 	of 	Strategy 	and 
Partnerships Sherwood Forest Hospitals  
	 

	Peter Gaw 
	Board Member 
	Chief Executive Officer, Inspire: Culture, 
Learning and Libraries  
	 

	Sarah Mayfield  
	Board Member  
	Director of Skills and UK College and Civic Partnerships, NTU  
	 

	Sarah Speight  
	Observer  
	Deputy Vice-Chancellor & Provost, NTU  
	 

	Sam Howlett  
	Substitute for Lee 
Anderson, MP 
	Office Manager, Ashfield & Eastwood MP’s Office  
	 

	Simon Martin MBE 
	Board Member 
	Vice Principal, Academy Transformation Trust Further Education (ATTFE) 
	 

	Tristan Churcher 
	Board Member  
	District Operational Leader – Employer and Partnerships (DWP)
	 

	Sarah Mills
	Substitute for Tristan Churcher
	DWP North Nottinghamshire Partnership Manager
	

	Tim Hepke 
	Board Member 
	UK Head of Maintenance and Group Property, ITP Aero  
	 

	Theresa Hodgkinson 
	Board Member 
	Chief Executive, Ashfield District Council 
	 

	Una Key  
	Board Member 
	Chief Officer, Ashfield Voluntary Action 
	 

	Sonja Smith
	Board Member
	Senior Growth and Economic Development Officer, Nottinghamshire County Council 
	

	There are twenty-five board members, excluding observers and substitutes.






	Andrea Stone 
	Supporting Officer 
	Wellbeing Manager, Ashfield District Council 
	 

	Charles Edwards 
	Supporting Officer 
	Executive Director – Operations, Ashfield District Council  
	 

	Christine Sarris 
	Supporting Officer 
	Assistant Director – Planning and 
Regulatory Services, Ashfield District Council 
	 

	Hollie Maxwell-Smith 
	Supporting Officer 
	Discover Ashfield Lead, Ashfield District Council  
	 

	John Bennett  
	Supporting Officer  
	Executive Director, Place, Ashfield District Council  
	 

	Lucy Lightfoot 
	Supporting Officer 
	Regeneration Officer – Regeneration, Ashfield District Council 
	 

	Melanie Wheelwright  
	Supporting Officer 
	Forward Planning & Economic Growth 
Team Manager Ashfield District Council   
	 

	Millie Connell 
	Supporting Officer  
	Regeneration Officer, Ashfield District Council 
	 

	Paul Crawford 
	Supporting Officer 
	Investment Manager – Regeneration, Ashfield District Council 
	 

	Sarah Daniel 
	Supporting Officer 
	Assistant Director - Regeneration, Ashfield District Council 
	 

	Jake Dalton 
	Supporting Officer 
	Communities Graduate – Regeneration, 
Ashfield District Council  
	 

	Suzanne Morton 
	Observer 
	District Mission Enabler  
	 




AGENDA
  
1. Welcome / Introductions / Apologies - Kieran Percival
 
 	 
2. Reflections of Previous Meeting - Kieran Percival
 
 	 
a Meeting Minutes 	6 - 17
 	 
b Action Log 
 	 
3. New Declarations of Interest - ALL
 
 	 
4. Regeneration Programmes Update - Sarah Daniel 	19 - 33
 
 	 
a Supplementary Documents 	40-43


5. Theme Lead Reports - Theme Leads
 
 	 
a Succeed in Ashfield - Martin Rigley
 	 
b Love Where You Live - Liz Barrett
 	 
c More to Discover 
 	 
d Be Healthy, Be Happy - Pete Edwards
 	 
6. Board Member Updates - ALL
 
 	 
7. Any Other Business – ALL


8. Date of Next Meeting: 16 October 2026
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Wednesday 24 June 2026
9am – 11:00am 

Hybrid – Meeting Room 1, Urban Road & Microsoft Teams  
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	ATTENDEES  
	
	
	

	Name 
	Position on Board 
	Position/Organisation 
	Present  

	Kieran Percival 
	Chair 
	Director, Gardens of Giving CIC  
	√ 

	Pete Edwards MBE 
	Vice Chair, Theme Lead – Be 
Happy, Be Healthy 
	Chair, 	Ashfield 	Health 	and 	Wellbeing 
Partnership 
	 

	Martin Rigley OBE 
	Theme 	Lead 	– 
Succeed in Ashfield 
	Chief Commercial Officer Devtank Ltd.  
 
	 

	Liz Barrett OBE 
	Theme Lead – Love Where You Live 
	Principal, Academy Transformation Trust 
Further Education (ATTFE) 
	 √

	Louise Knott 
	Board Member
	Vice 	Principal, 	West 	Nottinghamshire 
College 
MABN Representation 
	√  

	Claire Hinchley  
	Board Member  
	Director 	Strategy 	and 	Partnerships 
Sherwood Forest Hospitals  
	 

	Cllr Julie Gregory  
	Board Member  
	Scrutiny Representative, Ashfield District 
Council  
	 √

	Cllr Dale Grounds  
	Board Member  
	Chairman of the Council, Ashfield 
District Council  
	√  

	Cllr Matthew Relf 
	Board Member 
	Executive 	Lead 	Member 	for 	Growth, 
Regeneration and Local Planning, Ashfield 
District Council 
MABN Representation  
	√  

	David Williams 
	Substitute for Tristan Churcher
	Partnerships 	Manager 	North 
Nottinghamshire DWP 
	 √

	Edward Johnstone 
	Board Member 
	Assistant Principal (Development), Portland College 
	 

	Graham Ward  
	Board Member  
	Chair of Board of Directors, Sherwood Forest Hospitals Trust  
	 

	Holly Shuttleworth  
	Substitute for Paula 
Longden  
	Strategies 	and 	Partnerships 	Lead,  
Sherwood Forest Hospitals Trust 
	 

	Jackie Insley 
	Board Member  
	Chief Executive Officer Citizens Advice 
Central and South 
	 √

	Kirsty Ellis 
	Substitute for Peter 
Gaw  
	Assistant CEO, Inspire: Culture, Learning and Libraries 
	 

	Leanne Monger  
	Board Member  
	Interim Programme Director, Mid Notts PBP  
	 

	Lee Anderson, MP 
	Board Member 
	MP for Ashfield and Eastwood 
	 

	Mark Yates 
	Substitute  
	PCN Development Managers, Nottingham and Nottinghamshire ICB  
	 

	Paula Longden  
	Substitute for Claire Hinchley  
	Associate 	Director 	of 	Strategy 	and 
Partnerships Sherwood Forest Hospitals  
	 √

	Peter Gaw 
	Board Member 
	Chief Executive Officer, Inspire: Culture, 
Learning and Libraries  
	 √

	Sarah Mayfield  
	Board Member  
	Director of Skills and UK College and Civic Partnerships, NTU  
	 √

	Sarah Speight  
	Observer  
	Deputy Vice-Chancellor & Provost, NTU  
	 

	Sam Howlett  
	Substitute for Lee 
Anderson, MP 
	Office Manager, Ashfield & Eastwood MP’s Office  
	 

	Simon Martin MBE 
	Board Member 
	Vice Principal, Academy Transformation Trust Further Education (ATTFE) 
	 

	Tristan Churcher 
	Board Member  
	District Operational Leader – Employer and Partnerships (DWP)
	√  

	Sarah Mills
	Substitute for Tristan Churcher
	DWP North Nottinghamshire Partnership Manager
	√

	Tim Hepke 
	Board Member 
	UK Head of Maintenance and Group Property, ITP Aero  
	√  

	Theresa Hodgkinson 
	Board Member 
	Chief Executive, Ashfield District Council 
	 √

	Una Key  
	Board Member 
	Chief Officer, Ashfield Voluntary Action 
	 

	Sonja Smith
	Board Member
	Senior Growth and Economic Development Officer, Nottinghamshire County Council 
	

	Nicola Stevens 
	Board Member
	Head of Policy and Place Investment, Nottinghamshire County Council 
	√





	Andrea Stone 
	Supporting Officer 
	Wellbeing Manager, Ashfield District Council 
	 √

	Charles Edwards 
	Supporting Officer 
	Executive Director – Operations, Ashfield District Council  
	 

	Christine Sarris 
	Supporting Officer 
	Assistant Director – Planning and 
Regulatory Services, Ashfield District Council 
	 √

	Hollie Maxwell-Smith 
	Supporting Officer 
	Discover Ashfield Lead, Ashfield District Council  
	 

	John Bennett  
	Supporting Officer  
	Executive Director, Place, Ashfield District Council  
	 

	Lucy Lightfoot 
	Supporting Officer 
	Regeneration Officer – Regeneration, Ashfield District Council 
	 √

	Melanie Wheelwright  
	Supporting Officer 
	Forward Planning & Economic Growth 
Team Manager Ashfield District Council   
	 √

	Millie Connell 
	Supporting Officer  
	Regeneration Officer, Ashfield District Council 
	 √

	Paul Crawford 
	Supporting Officer 
	Investment Manager – Regeneration, Ashfield District Council 
	 

	Abbie Smith  
	Supporting Officer  
	Senior Communications Officer, Ashfield District Council
	 

	Sarah Daniel 
	Supporting Officer 
	Assistant Director - Regeneration, Ashfield District Council 
	 √

	Jake Dalton 
	Supporting Officer 
	Communities Graduate – Regeneration, 
Ashfield District Council  
	 

	Suzanne Morton 
	Observer 
	District Mission Enabler  
	 





2

	Agenda Item
	

	1
	Welcome / Introductions / Apologies – Kieran Percival

	
	· Tristan Churcher introduced himself and advised that he leads the Employment Partnership Provision Team across the East Midlands.
· Apologies noted from Martin Rigley, Pete Edwards, Kirsty Ellis, Sarah Speight, Libby Mackenzie, Sarah Kinrade, Paul Crawford, Suzanne Morton, Abbie Smith, Graham Ward, Simon Martin, Steve Banks, Mandie Jobling and Tom Goshawk.

	2
	Review of Previous Meeting – Kieran Percival
· Previous minutes were reviewed and agreed with no amendments.
· No outstanding actions were carried forward.

	3
	New Declarations of Interest – ALL 

	
	· No new declarations. 


	4
	Regeneration Programmes Update – Paul Crawford, Melanie Wheelwright, Sarah Daniel


	Succeed in Ashfield

	
	ADMC
· The ADMC is now back on site, with works re-commencing on 11 May. The project is still recorded as red risk due to ongoing legal issues. Work to appoint an operator is ongoing.  

	
	Ashfield Construction Centre and Satellite
Ashfield Construction Centre
· Positive progress has been made with the former Wilko site in Sutton Town Centre. The first phase of work has been completed, and West Nottinghamshire College is now on site. The external façade of the building has been renovated.
· The second phase of the refurbishment has started on the 1930s section of the building which fronts onto Outram Street. The building renovations are expected to complete in September. 
· The works to Station Park are complete. 

	
	Ashfield Civil Engineering Centre
· The Civils project is tied to the renovation of the Council’s depot site, which needs to progress first before construction activity for the Civils centre can begin.
· The intention remains for the Civils project to commence on site later this year, subject to the depot project reaching the appropriate stage.

	
	Enterprising Ashfield 

· The extended programme is on target and is due to complete at the end of September.


	
	Sutton & Stanton Hill Shop Front Scheme
· The project is rated as high risk due to challenges with processes such as planning permission, subsidy rules and cashflow. There have been 23 enquiries in total. These challenges are being addressed to optimise the success of applications and enquiries.
· The funding must be financially committed by March 2027 as this is funded through the Pride in Place Impact Fund. Where necessary, reallocation of funds may be needed based upon level of demand. 
· A meeting was held last week to discuss the timescales for expenditure. It was agreed to continually review project success over the coming weeks and report back to the Board with a view to re-allocating the funds depending on the level of demand and anticipated number of grants within the permitted time frame. 

	
	Business Support for High Streets
· The programme is complete, having supported 28 businesses and achieved its targets.

	More to Discover

	
	St Mary’s Magdalene Church, Hucknall
· The Church has now submitted an expression of interest to the National Heritage Lottery Fund and is due to meet with them in July to discuss the bids. 

	
	Ashfield Creates
· Delivery of the programme is ongoing, with strong progress and 84 events delivered. Planning is underway for a Summer of Creativity and cultural strategy implementation.
· The Luminarium, Daedalite, on Titchfield Park, Hucknall is scheduled for Friday 17 July – Sunday 19 July. It is an inflatable walking structure. There have been sales of over 600 tickets (with tickets going on sale on Friday). 
· Ashfield Creates will be coming to a future Board meeting to report on the programme. 

	
	Cycling and walking routes
· The project is now in the procurement phase, with work commissioned to secure contractors.
· Tenders have been returned and are being evaluated. 
· Contract award is expected in July. 

	
	Kings Mill Boathouse
· The lease has been agreed with the Operator and facilities are due to open in the Summer. 
· The water quality monitoring equipment has been installed on the site, which will provide real-time water quality information to support the operator and Mill Adventure Base. 

	Be Healthy, Be Happy

	
	Kirkby Sports Hub
· Kirkby Sports Hub has been ranked as medium risk. Construction is progressing, with the roof installed and pitches underway.
· Additional funding was secured at Cabinet and will be presented to Council in July for final approval. This was due to a number of issues including vandalism and design. 
· The easement has been approved with Nottinghamshire County Council, which means the works to the car park can progress.

	
	Sutton Lawn Sports Hub
· The project is currently ranked high risk. The onsite delivery is paused to review options around value for money and Football Foundation grant. 
· A meeting is scheduled for next week with the Football Foundation to discuss and agree a way forward. 
· In the meantime, ATTFE have re-opened the 3G pitch. 

	
	Albert Street Recreation Ground Play Area
· This project sits independently to the works at Hucknall Leisure Centre. 
· Phase 1 of the project is on track to be delivered by September 2026, which will meet the UKSPF funding deadline. 
· The tenders returned were over budget, so opportunities to reallocate funding are being explored.


	
	Playzones (multiple sites)
· These projects are progressing, with timeframes aligned with the Football Foundation. Four of the five contracts with the Football Foundation have been signed.
· The outstanding contract is for Titchfield Park in Hucknall due to legal challenges around land ownership. These challenges are being reviewed. 

	
	Community Building Grant Scheme
· Sarah Daniel handed over to Lucy Lightfoot to present the proposals for the Board to consider. Recommendations were included within the report. 
· Grants are available to improve community venues across Hucknall, Jacksdale, Selston, Brinsley and Annesley. The Funding Sub-Group met on 16 June and unanimously approved the recommendations. Board endorsement is now required to proceed. 
· The Sub-Group endorsed the appointment of an accountable body to strengthen governance, including delivery monitoring and financial risk management, particularly given a number of the applicants are unincorporated organisations. 
· 17 eligible applications were identified, with 15 recommended for funding and two placed on a reserve list based on total funding available and the scoring of applications.
· Two applications and one expression of interest were deemed ineligible based on geographic criteria. 
· The full list of applications (recommended, reserve, and ineligible) was shared with the Board. 
· The Board approved £536,402 in grants to 15 community groups across Hucknall, Selston, Underwood and Annesley. The following organisations were successful:
· John Godber Centre, Hucknall
· Underwood Miners Welfare Cricket Club
· The Tin Hat Centre, Selston
· St John’s Outreach Project, Annesley
· Hucknall Wildlife Group
· St John’s Community Hall, Hucknall
· West Hucknall Baptist Church
· Hucknall Hope Lea Project
· Acacia Centre Limited, Annesley Woodhouse
· Hucknall & District Voluntary Sector Partnership (Under One Roof)
· 1803 (Hucknall) Squadron RAF Air Cadets and RFCA
· Watnall Road Baptist Church, Hucknall
· All Saints Church Hall, Annesley
· Hucknall Central & East Side Methodist Church
· Annesley & Felley Parish Council – Parish Hall

	
	Jacksdale Skate Park
· Part-funded by Pride in Place Impact Fund. 
· A grant agreement is being drafted between the Parish Council and the District Council. Discussions are ongoing to confirm how the District Council can support the project moving forward. 

	
	High Street Property Fund
· An alternative delivery model is being explored for Low Moor Road. Procurement and a cost review are underway, and the end-use model is yet to be finalised.


	
	Hucknall – Central Walk & Chapel Street
· There has been positive progress on Central Walk, with completion of the paving expected for July and delivery of the planters in August. 
· The ribbon cutting is planned alongside the Food and Drink Festival in August. 
· On Chapel Street, design solutions are being explored to mitigate the levels of anti-social behaviour being encountered. 
· The mural art is being progressed via the appointment of NonSuch. 

	
	North Kirkby Gateway
· Work has progressed with the appointed principal contractor developing the RIBA Stage 4 cost plan.
· This Stage 4 cost plan will form the final cost submission for Council approval. The next Board will be held in July.
· Subject to approval, the project is expected to be on site towards the end of the summer.

	
	West Kirkby Gateway
· A licence variation with Network Rail is being progressed for contractor logistics. 
· On-site works have commenced. 

	
	Sutton Library Project
· There is a revised delivery timetable for the investment in Sutton. Inspire is completing governance arrangements before the updated delivery plan can be issued.


	
	Stanton Hill Investment Plan
· The allotment has now been fenced and there has been partnership working with East Midlands Homes, Immediate Justice and the Neighbourhood Forum to clear the site ready for new allotments. 
· The Vine Tree Summer Event was held on 6 June, funded via UKSPF.
· The contract for the mural installation is progressing. 

	
	Green Ashfield 
· An outline programme of work has been developed, and procurement is ongoing for a consultant to develop specifications for the various measures at sites across the District. 

	
	Monitoring and Evaluation
· All monitoring reports for the 2025–2026 period have been submitted.


	
	Pride in Place Impact Fund – Community Facility Grant Recipients 
Decision 1:
The Board approved the allocation of project funding to appoint an accountable body, up to a maximum of £23,598, to administer the grant scheme and ensure appropriate governance arrangements.
Proposed: Cllr Matt Relf
Seconded: Louise Knott 

	
	Pride in Place Impact Fund – Community Facility Grant Recipients 
Decision 2:
The Board approved the award of funding to 15 applicants, based on the recommendations of the Funding Sub-Group.
Proposed: Cllr Matt Relf 
Seconded: Timothy Hepke

	
	Pride in Place Impact Fund – Community Facility Grant Recipients 
Decision 3:

The Board approved the establishment of a reserve list comprising two applications and noted the rejection of applications deemed ineligible in line with the programme criteria.

Proposed: Cllr Matt Relf

Seconded: Timothy Hepke

	
	Albert Street Recreation Ground Play Area

Decision 1:
The Board approved the temporary reallocation of £55,000 from the Pride in Place Impact Fund Hucknall Lower High Street project to the Albert Street Recreation Ground Play Area project, to address the funding shortfall and enable the full scheme to proceed to contract and delivery.
It was noted that the Sutton and Stanton Hill Shopfront Grant Scheme will continue to be monitored, and any significant underspend may be considered for reallocation to the Hucknall Lower High Street Project at a future date.
Proposed: Cllr Matt Relf. 
Seconded: Timothy Hepke 

	
	Communications 
· A list of communication activities for the last period has been included on the report. 

	
	Risk Registers and Procurement
· The risk registers have been updated in the annex, along with the procurement position. 

	
	Pride in Place Impact Fund
· The Board was asked to note that there are ongoing challenges with meeting the programme timescales. There is a fixed committed expenditure deadline of 31 March 2027.
· Officers have met to review progress of the programme and mitigating actions have been put in place.  

	
	Kirkby Pride in Place
· A number of capital projects are ongoing, including the digital inclusion pilot providing laptop devices to students at Outwood Academy; the creation of a multi-use games area at Morven Park; and improvements to netball courts and a new sports pavilion at Titchfield Park.
· A number of revenue projects are also underway, including specialist support for businesses and the VCS; a community grant scheme for projects and events; a community learning grant scheme and a trusted spaces project, which aims to ensure vulnerable individuals can access appropriate support, services and signposting. 
· The project is on track and in delivery. 

	
	Hucknall Westville, Pride in Place
· There has been a further Pride in Place allocation for Hucknall Westville. Work is underway in partnership with the local MP, Michelle Welsh.
· Programme set-up has commenced, with recruitment of the Chair underway. Interviews are expected to take place on Friday, 3 July. 
· Once the Chair has been recruited, the Board will be recruited ahead of the end of August deadline. 
· Boundary proposals are also being explored with MHCLG. 

	
	East Midlands Mayoral Community Development Fund
· There are a number of activities being delivered in Leamington, as outlined within the agenda pack. 
· Community engagement has also been undertaken with young people and their parents to inform what activities will be developed with the monies allocated for young people. 
· An estate walkaround took place on 10 June, and a planning meeting is in place to organise a summer holiday programme.


	5
	Future Meeting Arrangements – Kieran Percival 

	
	· Following discussion at the previous Discover Ashfield Delivery Group meeting, it was noted that there was a reduced number of Board Members attending the Discover Ashfield Board. Kieran requested feedback on the frequency and location of meetings to improve accessibility for attendees. 
· Nicola advised that she attends a number of similar Boards, all of which struggle with attendance. These Boards offer alternative days and shorter meetings, which have online attendance. 
· Paula agreed that online meetings make attending easier around other diary commitments and suggested that fewer meetings may be helpful to improve attendance, but delivery of projects needs to be taken into account to ensure decisions and endorsement can continue at pace. 
· Paula also added that a future agenda item should consider LGR and the future of the Board (with reference to the developing Heartland Strategy). 
· Cllr Gregory reiterated the need to keep pace with Board endorsement and approvals on project delivery, so expressed a preference to keep the Board frequency as currently scheduled.  
· Peter noted that he also sits on numerous Boards – he added that the Discover Ashfield Board is well managed, with useful reports and meetings usually take an hour. Peter prefers online meetings, with ad-hoc in-person meetings for strategy planning etc. 
· Cllr Relf reiterated Paula’s comments around the Heartland Strategy. The value of the Board is to maintain a local focus but continues to exist within the context of LGR. 
· Liz agreed with Cllr Relf. The Board supports compliance and funding and has served as a blueprint for many other groups and has enabled project delivery. Liz emphasised the importance for the Board to continue to exist post-LGR. 
· Kieran thanked Board Members for their input and suggested that the feedback will be discussed at the Delivery Group next week. 
· A further in-person away day will be scheduled shortly to discuss future priorities.  

	6
	Business Champions Meeting (Update)
Covered below. 

	7
	Theme Lead Updates – Theme Leads

	a
	Succeed in Ashfield – Martin Rigley. Melanie Wheelwright updated the board.

	
	· The Discover Ashfield Champions initiative is continuing to take shape. A positive meeting was held, with approximately 14 people attending. Good progress has been made with Kieran, Martin, Pete and, more recently, Louise. Kieran added that there were constructive exchanges between the businesses attending the meeting and a number of queries on AI. The next meeting will focus on an AI presentation, led by one business, to support others in attendance.
· The Business Leaders Event on cybersecurity at the Mour Hotel was successful. The Police attended and advised attendees on how to protect themselves against cyber scams.
· The Secondary School Network meeting was held on Tuesday and was well attended.


	b
	Love Where You Live – Liz Barrett

	
	· Congratulations to Mark Dale from Portland College, who was recently awarded an MBE and to Paul Horton, who has been awarded a BEM. 
· Through the Lieutenancy, the proportion of people awarded honours locally remains small in comparison to elsewhere nationally. The Board was asked to continue to nominate people so they can be celebrated. Across the County, Ashfield has a strong track record of nominations.
· Hucknall Fest is scheduled for 4 July and the Luminarium, Daedalite, is scheduled on Titchfield Park, Hucknall on Friday 17 July – Sunday 19 July.
· Selston Films in the Park was held on 20 June and received positive media coverage.
· The MakerSpace held its opening event on Sunday 7 June.


	c
	More to Discover 

	
	· No update was provided.
· The Theme Lead will be discussed in the Delivery Group. 
· The Board was asked to suggest any individuals who may have an interest in the theme.


	d
	Be Healthy, Be Happy – Pete Edwards 

	
	· No update was provided.


	8
	Board Member Updates – All

	
	· Paula Longden – The hot weather has placed further pressure on the National Health Service. Members were reminded of the services available to residents, including pharmacies, and were asked to encourage friends, family and colleagues to stay safe and cool.
· Cllr Relf – This Board marked the final Discover Ashfield Board meeting for Melanie Wheelwright. Cllr Relf thanked Melanie for her contributions to the Discover Ashfield Board and to the Council. These thanks were echoed by the group.


	9
	Any Other Business – All 

	
	· No formal AOB items were raised.

	10
	Date of Next Meeting – 24 July 2026 





This page is intentionally left blank


Regeneration Programmes update, August 2026

The report provides an overview of progress and performance for the regeneration programmes .  

1.1 Finance
The budget tables previously included as annexes are currently being reviewed to update profiled forecast expenditure up to March 2028 and to ensure all approvals are accurately reflected and aligned with the Council’s finance system. Revised tables will be included in the next report.

1.2 Progress
A progress and risk-based summary for each project is provided below. 

Detailed Information

2. Detailed Project Updates 

The table below provides an overview of progress and a risk-based summary for each project. 

	2a. Succeed in Ashfield

	ADMC (Automated Distribution and Manufacturing Centre)

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	Towns Fund:
£20,983,141

Co-funding: £8,361,288
	S: August 2025
C: Dec 2027
	Steel frame erected: September 2026
	High

	Progress Update:

ADMC Build: 
Work is progressing on the main build at pace.  Foundations have been completed, the precast lift shaft has been installed and contractors are erecting the steel frame.   Layout of the estate access road has commenced and groundworks are almost complete with respect to site drainage infrastructure.  
A media event to celebrate the steel frame install involving the Council, Lindum, Armsons Barlow and NTU was held on  5th August .    Hoardings to Lowmoor Road, when installed, will incorporate a design reflecting district wide regeneration and  the drawings on an automation theme provided by local schoolchildren.  
The key risk remains the signing of the S278 agreement for the highways workswhich impacts upon the delivery of the works to Lowmoor Road and associated infrastructure.  The risk level remains red to reflect this position.      

Operator: work is ongoing with regards to appointment of the operator for the ADMC.


	Ashfield Construction Centre and Satellite

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	Towns Fund: £4,801,755

Co-funding: £1,837,500
	C: October 2026
	September: Phase 2 OPortland Square Campus completes

	Low


	Progress Update:

A second phase of internal refurbishment, focusing on the 1930s section of the building which fronts onto Outram Street, is now underway and is due to be completed in August. Options are being explored for the addition of sound to the LCD screen which is due to be installed on the exterior of the building facing Portland Square to support events. 

No further works are scheduled for the Station Park site. Completion of the overall project is now dependent on the final movement of students between sites, with all key milestones due to be achieved in September.


	Ashfield Civil Engineering Centre

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	Towns Fund: £2,101,134

Co-funding: Under review via business case
	C: Spring 2027
	Review stage 1 feasibility report
	Medium

	Progress Update:

The Council’s Northern Depot refurbishment remains on track for completion in the autumn, which will enable the civil engineering site to be handed over to Vision West Nottinghamshire College. However, a confirmed access route via the salt bay is not yet in place. The Stage 1 feasibility study has been subject to significant delays, although the draft report is now nearing completion.

An addendum to the original business case has been prepared and is under review. The addendum proposes an expanded project scope, including a Towns Fund contribution towards the Vision West Nottinghamshire College Vehicle Repair Workshop, which is currently under construction on the same site.

The project risk remains medium due to pressure on delivery timescales and the unresolved access position . Key next steps are to finalise the business case and project plans, then submit the planning application. 
Due to delays the original handover target of autumn this year has been put back to spring next year. 

	Enterprising Ashfield – Nottingham Trent University

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	Towns Fund: £3,845,000

Co-funding: £3,746,867
	S: April 2022 / Now Extended Sept 2026
	Original Project Closure March 26. / Extension Until End Sept 2026
	Low

	Progress Update:
The Enterprising Ashfield Programme continues to perform well and remains significantly ahead of target. To date, the programme has delivered 2,055 outputs against a contractual target of 1,456 outputs, representing an overachievement of 599 outputs and delivery of 141% of target. 

The programme is within agreed budget parameters has now exceeded targets across Growth Support, Specialist Growth Support, R&D Collaboration, Graduate Placements, Professional Courses and Returners to Professional Courses, with  the extended HeadStart strand continuing to deliver towards its revised target. 


	Sutton and Stanton Hill High Street Property Grant Scheme

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	Pride in Place Impact Fund:
£150,000 
 S106 £199,000


	S: April 2026 / C: Sept 2027
	C: 31/10/26 (Application closing date)
	High

	Progress Update:
There have been 25 enquiries to date, 7 of which are  still  being pursued, 10 potentials, and 8 confirmed ceased. Only one application has been submitted and grant awarded, with the client set to claim for the project in the coming weeks. There are several challenges which have been identified -cash flow, security concerns, time out of business and an improved delivery model is being explored to run this project as a regeneration scheme instead of the traditional grant format. 

Discussions on the reallocation of the scheme budget have begun and potential programmes are being identified. 













	Helping Kirkby Enterprises 

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	PiP: £9,950

	C: End May 2027
	Mid-July- Launched
	Low

	Following Board approval on 20 April , procurement was completed  and a contract was signed with the provider. The project commenced in July , .
 
Promotion and referral generation activities have continued during July with informaiton sent directly to 311 Kirkby businesses and organisations.  
A dedicated social media graphic is currently being preparedwhich will be shared across social media channels,.
 
The programme has now generated its first two referrals to the supplier at the end of July: one local business and one social enterprise. Both referrals have been accepted and are progressing into support activities with the supplier.


	Ashfield Careers Fair 2026

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	Service budget and sponsorships TBC
	C: 14th October 2026
	August 2026- Planning commenced
	Low

	Progress Update:
Planning for the Ashfield Careers Fair 2026 is progressing well and remains on track. The venue has been secured, sponsorship activity has commenced, and promotional communications have been issued to local businesses. A programme of regular planning meetings has also been established with key partners and stakeholders to support coordinated event delivery.
A detailed event action plan is currently being finalised and will be used to allocate responsibilities, monitor progress, and ensure delivery against key milestones in advance of the event. Early planning activity is focused on sponsor engagement, exhibitor recruitment, marketing, and stakeholder participation.







	2b. More to Discover

	St. Mary’s Magdalene Church, Hucknall

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	c.£2m 
	TBC – estimated January 2027 - spring 2028 
	EOI outcome – TBC  
	N/A 

	Progress Update:
The church submitted an expression of interest to the National Heritage Lottery Fund and met with NHLF in July to discuss the project further. 
 

	Ashfield Creates

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	
Arts Council: £1,000,000

	 
UKSPF element ended March 2026

	Monitoring Delivery
	

Low


	Progress Update:
The programme is being delivered by Nonsuch Studios and is currently in its second year of delivery. To date, the programme has successfully delivered 63 arts and cultural events and activities, including community initiatives such as Youth Murals, Mosaics, Craft Haven, and Ashfield Craft Fair Day.
Most recently, the programme launched its Summer of Creativity programme, which featured a Luminarium installation event at Titchfield Park between 17 and 19 July . The event formed part of the wider programme aimed at increasing participation in arts and cultural activities and providing accessible creative experiences for residents.

Ashfield Cultural Strategy
The Year 1 Delivery Plan went live on 1 August. Strategic partners are now leading on the delivery of actions within the plan, supporting the district's cultural priorities.
Progress will be monitored on a quarterly basis, with updates reviewed through strategic partnership meetings to track delivery, share achievements, and address any emerging challenges.

Ashfield Strategic Arts Partnership
The latest Strategic Arts Partnership Meeting was held on 23 June 

	Cycling and walking routes

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	Towns Fund: £1,936,280
Co-funding: £45,000
	C: Sept 2026
	Award of contract
Route 4 Aug 2026
Phase 2 scope to be confirmed
	
Low

	Progress Update:

The proposed improvements for Route 4 have been re-procured and awarded – A pre-commencement meeting was held on 13th August. The contract sum is below pre-tender estimate and therefore phase 2 programme will be extended for additional delivery opportunities. Phase 2 priority scoping is underway. 

 

	Kings Mill Boathouse 

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	Towns Fund: £3,352,000 
Co-funding: £648,000
	August 2024
	Operator Opening
	Low

	Progress Update:

A lease agreement has been agreed with an operator and is awaiting completion.

A water quality monitoring buoy has  been deployed into the Reservoir, and we are working with the supplier to create a dashboard.





	2c. Be Healthy Be Happy 

	Kirkby Sports Hub

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	Towns Fund: £2,745,677
Co-funding: £714,000
Green Ashfield: £53,500
TF Reallocation: £116,000
(Total 3,629,177)
	S: 20th October 2025
C: 16th November 2026
	Practical Completion

	
Low


	Progress Update:

The roofs of both the main pavilion and bowls pavilion are 90% complete and internal first fix installations have commenced. 

The existing car park has been reconfigured, and the new car park is open for use having been certified with partial completion , the landscaping, knee rail and lighting are to be installed in the coming weeks. 

Works to the former cricket area are due to commence early/mid-August 2026.

The current completion date is 16th November, but we are working with the contractor to pull this forward if possible. 

The Council approved the additional £425K budget to support with the challenges on site and the £250K to replace the  Football Foundation grant  (£675K total).    

	Sutton Lawn Sports Hub

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	Towns Fund: £2,918,633

Co-funding: £2,271,234

Other:
£55,000

	S: Autumn 2026

C: Autumn 2027
	Assess option appraisal being undertaken by FMG for best value.

Sign legal agreements between ATT/ADC.
Sign the Pavilion and Car Park Contract (and ATT legal agreements). 

Resolve 3G pitch procurement route.
Sign FF grant offer letter.
Update legal agreements between ATT/ADC.
	
High


	Progress Update:

Meetings are being held with key stakeholders to agree a preferred option before seeking approval. The aim is to have a preferred option by the end August  for a decision. 

Options centre around value for money, user disruption and 3rd party restrictions.

 

	Albert Street Recreation Ground play area 

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	UKSPF
£75,0000
Pending additional £10,000
	S: July 2025

C: Sept 2026
	Procurement May 2026
	
Medium

	Progress Update:
To meet funding deadlines, the decision has been taken to progress the new play area in advance of the car park development for Hucknall Leisure Centre.
 
The existing AdiZone which includes gym equipment and safety surfacing to ball court hoops and walls, is at end of useful life and will be removed. New junior swings will be installed in the gym location. A new link path and tarmac surfacing will be installed to the existing ball court area, and additional rebound sports fencing will be installed to fully enclose the ball court, connected to existing goal ends and wall. New toddler play equipment will replace items at end of life including accessible play equipment. 
The procurement process has been completed, and the JCLI Works Contract is in process of being signed. 

A pre-start meeting has been held, and the contract is due to start on 17th August with completion by the last week of September.

The risk is medium as the project needs to be completed by the end of September to meet the UKSPF funding requirements.       

	PlayZones Stamper Rec., Cowpasture Rec., Sutton, Morven Park, Kirkby, Titchfield Park, Hucknall and Selston High School

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	Pride in Place Impact Fund:
£30,238

Kirkby Pride in Place: £99,909

Section 106 
£197,635

Remaining Match (source TBC)
£71,583

Football Foundation
£1,198,089


	S: Autumn 2026
C: May 2027
	
Signing of contracts with Football Foundation 
	
Low - medium

	Progress Update:

The council has joined the Football Foundation Framework. We are awaiting the individual contracts to be sent from Football Foundation. Two Counties Trust have signed the Grant Offer letter for the Selston PlayZone but we await signing of the Partnering Agreement and Licence to Occupy.
 
At Titchfield Park the land is held in trust by the Council which complicates the signing of a grant agreement with the Football Foundation. We are currently awaiting a response from Football Foundation on a legal based meeting to discuss tthis further . Risk remains medium.


	Community Grants

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	UKSPF: £120,000
	June 25 – September 2026
	Project completion by September 2026
	
Low


	Progress Update:

The final recipient has now received the grant, enabling them to deliver their project. The scheme is due to be completed by September 2026.

	Community Facilities Grant Scheme

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	Pride in Place Impact Fund:

£560,000
	S: April 2026
C: September 2027
	June 2026: Review Applications
	Medium

	Progress Update:



The budget includes an administration fee to appoint a specialist grant management organisation. This will ensure robust governance, particularly for unincorporated organisations, and support effective programme delivery and risk management.

To avoid delays to programme delivery between scheduled meetings, a decision was sought and approved by a quorate majority of Discover Ashfield Board members via email correspondence.

The Board approved a further grant award of £8,600 to St Peter and St Paul's Church, Hucknall and an increase to the programme administration budget from £23,598 to £38,856. The increase in the administration budget reflected the receipt of a detailed quotation which identified a broader scope of specialist support than originally anticipated, including grant administration, compliance, monitoring and assurance activities.

Officers confirmed that the additional costs can be accommodated within the overall programme budget through existing underspends and will continue to keep the Board informed of any significant budget variations.


Risk: The project carries a medium risk due to spend commitment and delivery timescales.

	Jacksdale Skatepark

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	Pride in Place Impact Fund:

£125,000
	July 2026
Sept 2027
	Procurement of Design and Build Contractor
Grant Agreement signed
	Medium

	Progress Update:
A grant agreement between Ashfield District Council and Selston Parish Council has been drafted for the development of a new concrete skate park to replace the existing steel skate ramps and jumps.

Selston Parish Council commissioned an independent consultant who has completed community engagement to understand the needs of the community and influence the design of the new skate park.

Selston Parish Council is developing a brief and will procure a design and build contractor.





	2d. Town Centres & High Streets


	High Street Property Fund

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	Towns Fund: £173,933
Co-funding: £188,000

	S: EST: Oct 2026
C: Apr/ May 2027
	 Summer / Autum 2026.
	
Medium

	Progress Update:

A valuation has been obtained for the two residential units to support their potential sale to the Council’s housing stock. This would generate an estimated £188,000 income contribution, which has been included as match funding within the project budget.

The cost estimate for the proposed scheme has also been reviewed, and the project is now being prepared for procurement.

Risk: The proposed sale to the HRA (Housing Revenue Account) requires formal approval through the Council’s governance processes. 


	Hucknall

	Central Walk & Chapel Street – public realm improvements

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	UKSPF: £313,265

Co-funding:  £175,619

Section 106: £214,800

UKSPF Reallocation: £17,739.00

	S: Mar/ Apr 2026
C: August/ September 2026

S: Aug 2026 
C: Sep 2026

S: Winter 2027
C: spring 2027
	
Practical Completion of Central Walk

Installation of Murals 

Complete 3rd Party Agreements for Chapel Street inc. PSPO
	Low


Medium


Medium

	Progress Update:

Central Walk paving works are complete and we await planter delivery (estimated in September)pigeon prevention measures will be installed in August. Affected businesses all appear pleased with the works and the contractor. 
Murals/street art artists have been selected for each location, and they are refining their designs for agreement  before updating planning applications and agreeing licences. It is anticipated the murals will be installed by late September/early October.
 
Chapel Street design solutions are ongoing and to reduce anti-social behaviour we plan to install gates that restrict access at night, there are several legal approvals required that take time to resolve before we can commence installation. Councillors have agreed the general concept and the contractor is pricing this up. Once agreed we can commence the 3rd party agreements whilst a gating order process is undertaken. 

	Kirkby

	North Kirkby Gateway

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	

Towns Fund: £8,729,648
HRA - £2,533,333
External Funding Source 1 - £929,041 
External funding Source 2 - £2,137,200 
Revenue - £180,000
	C: September 2027

	RIBA stage 4 gateway approval 
	
Medium



	Progress Update:

The principal contractor RIBA Stage 4 final delivery cost plan has been prepared. RIBA 4 gateway review is under consideration with the project board which next meets on 4th September  to disucss updated financial models and funding strategy. 

Options for the end use/operator strategy have been completed, and the governance is now progressing to formalise the position.

There is a delay to the project until RIBA 4 gateway can be approved – If approved in September  , completion is expected September 2027 however a review of the programme will be carried out on formal appointment of the contractor to confirm. 


	West Kirkby Gateway

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	Towns Fund: £3,558,041
Co-funding:
£2,357,131 (reduced from approved £3,920,000)
	S:  May 2026
C:  June 2027
	Slab install Aug 2026
	
Low


	
Progress Update:
Licence variations with Network Rail have concluded with compound areas now established. 
Foundations and ground works to the building are progressing. 


	Sutton

	Library Project

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	Towns Fund:
£587,478
Co-funding: £113,000
	S: July 2026
C: Oct 2026
	Summer 2026

	
Low


	Progress Update:
Inspire have updated the revised delivery timetable for the Sutton investment. Inspire are concluding governance arrangement on the project site before an updated delivery plan can be issued.  

	Stanton Hill Investment Plan

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	
UKSPF: £40,000
Section 106: £199,940.39
	1 April 2025 – 30 September 2026 (UKSPF)
	Lease signed for the allotment. 
Agreement of mural design

	

Medium

	Progress Update:
The allotment site has now been cleared of larger debris, and the Neighbourhood Forum has engaged a solicitor to progress the lease agreement with EMH (East Midlands Housing). A quotation has been obtained for ground preparation works, including rotavation, path installation, and the creation of a hard-standing area for a shed.
Recent dry weather conditions have presented challenges to completing these works; however, mitigation measures are being put in place to ensure the site can be utilised following completion of the lease. These measures include the installation of raised planters. In addition, posters are being developed for display around the site to inform local residents of the works taking place and the future plans for the allotment.
Remaining revenue funding may be used to support a community event to promote the allotment and encourage community engagement.
Progress on the mural project continues at pace, with contractual arrangements now in place with NonSuch. The artist has provided an initial set of concept designs, which have been reviewed and feedback issued. A revised iteration is expected in the coming days. The licence for the mural works is also progressing and will be signed once the final design has been agreed. 
Options for the allocation of Section 106 funding are continuing to be explored, with ongoing discussions taking place with the developer. 
Work is also continuing to support the shop frontage improvement scheme. Several High Street properties are progressing through the necessary stages ahead of submitting formal applications




	2d. Green Ashfield

	Green Ashfield

	Programme and budget
	Start/ Completion Dates
	Next key Milestone
	Risk Level

	Towns Fund: £2,198,048
Co-funding: £800,000
	Dec. 2026 
	Retrofit PR – Carbon
saving to project sites
	Low


	Progress Update:
Investment will be focused on reducing costs and increasing the sustainability of Council assets such as community buildings, car parks and parks.

An outline programme of work has been developed, and procurement is being planned for the works at the selected sites. A specialist consultant is being appointed to develop the specifications for the various measures which include installation of heat pumps and solar PV.  
 



2.1 Monitoring and Evaluation
The next period of monitoring and evaluation is due to take place in the Autumn .

2.3 Communications 
Communication activities during the last period were as follows: 

· Hucknall Westville Pride in Place Chair announced
· ADMC steel frame 
· North Kirkby Gateway update
· Hucknall Central Walk update

2.4 Risk registers
The risk registers for the programmes are included as annexes to the report. A comparison to risk from the last assessment is provided in the commentary.
2.5 Procurement  
Procurement Activity for this period is included in the annexes to the report.


3.0 Pride in Place 

Kirkby
Capital projects actively being delivered include a digital inclusion pilot providing laptop devices to Year 10 students at Outwood Academy from Autumn , the creation of a multi-use games area at Morvern Park, and improvement to the netball court areas and a new sports pavilion at Titchfield Park.

Revenue projects include specialist support for businesses and voluntary and community sector organisations, a community grants scheme for projects and events, a community learning grant scheme, and a Trusted Spaces project to ensure vulnerable individuals can access appropriate support, services and signposting.

Additional projects continue to be developed in line with the approved plan.

Further details relating to Kirkby Neighbourhood Board, and copies of previous meeting minutes can be accessed via the following link:

https://discoverashfield.co.uk/inner/the-board

Hucknall 

Progress has been made in establishing the Hucknall Pride in Place programme, in partnership with the local MP Michelle Welsh. Paddy Tipping has been appointed as the Chair and Reverend Rachael Burns as the Vice-Chair of the Hucknall Neighbourhood Board. Expressions of interest for involvement in the programme have also been received from local residents, organisations and stakeholders and are currently being reviewed. 

The proposed programme boundary continues to be reviewed, with submission of the final boundary and the Neighbourhood Board membership information to MHCLG scheduled for the end of August. 

The first phase of community engagement is now underway, with residents, businesses and community organisations being invited to help shape investment priorities for the area. The first phase of engagement will close on 18 September . A community engagement plan has been developed  to support consultation activities over the coming months. 

4.0 East Midlands Mayoral Community Development Fund

Following the approval of the submission, the following activities are now being delivered in Leamington:
· Citizens Advice Drop-in Sessions, Tuesdays 8:30am – 11:30am and Wednesdays 1pm – 3pm
· Community Kitchen, Mondays and Tuesdays 12pm – 1:30pm
· Community Coffee Morning, Thursday 10am – 12pm
· Social Boccia, Thursdays 2pm – 3pm.

	
	
	



The installation of Wi-Fi and redecoration is imminent, which will enable the Disability Nottingham sessions to start at Willetts Court.
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Annex 1 – Recent Procurement Activity
	Reference Number
	Agreement Title
	ADC Team
	Description of goods or services being provided
	Supplier Name
	Value (£) one off payment or lifetime cost
	Start Date of Contract
	End Date of Contract
	Tender or Quotations 
	Supplier Type
	Supplier Address
	Company Reg No/Charity No

	RCPK25_02 (DRNG)
	Appointment of BWB Consulting to undertake surveys and assessments at Kingsway Park
	Regeneration
	Undertake Phase 1 (of 4) Data Review and Preliminary Appraisal of the surface water drainage at Kingsway Park, Kirkby as BWB Quote (incl. T&Cs) ref 266520_20260122 revision P02 dated 6/3/2026. Other phases will be instructed as required.
	BWB Consulting
	£14,550.00
	07/01/26
	30/10/2026
	Quotations
	Large
	5th Floor, Waterfront House Station Street, Nottingham, Notts, NG2 3DQ
	5265863

	Regeneration
	Design Construction of Units 1-3 Low Moor Road Kirkby in Ashfield to include a fire strategy, design works, onsite construction works, principal designer, structural engineer, mechanical and electrical engineer
	Make Consulting
	£19,420.00
	20-Sep-24
	TBC
	Quotations
	
	Charlotte House, Stanier Way, the Wyvern Business Park, Derby, DE21 6BF
	9656370
	Regeneration
	Design Construction of Units 1-3 Low Moor Road Kirkby in Ashfield to include a fire strategy, design works, onsite construction works, principal designer, structural engineer, mechanical and electrical engineer

	Regeneration
	North Kirkby Gateway – To enter into contract with RGCarter under the PAGABO framework for the Towns Fund North Kirkby Gateway Demolition
	RGCarter
	£258,269.07
	9th October 2025
	19th December 2025
	Tender
	Medium Enterprise
	
	
	Regeneration
	North Kirkby Gateway – To enter into contract with RGCarter under the PAGABO framework for the Towns Fund North Kirkby Gateway Demolition

	Regeneration
	To enter into contract with NonSuch to manage the procurement and delivery of a suitable artist for a mural piece on the rear Boyes along Ellis Street.
	NonSuch Studios
	£8,000.00
	
	31-Oct-25
	Direct Award
	
	
	
	Regeneration
	To enter into contract with NonSuch to manage the procurement and delivery of a suitable artist for a mural piece on the rear Boyes along Ellis Street.

	Regeneration
	To remove an internal wall of the bowls pavallion, lay a concrete base, and install an additional storage unit upon.
	Pete Burton Building Contractors
	
	
	
	
	
	
	
	Regeneration
	To remove an internal wall of the bowls pavallion, lay a concrete base, and install an additional storage unit upon.

	Regeneration
	To remove existing fencing and install a 2m fence around parameters of the site. 
	Ilkeston Fencing 
	£5,787.57
	11-May-26
	01-Jun-26
	Quotations
	
	Unit B3 Hallam Fields Rd Ilkeston DE7 4AZ
	4306847
	Regeneration
	To remove existing fencing and install a 2m fence around parameters of the site. 
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