# Agenda

Discover Ashfield Board Meeting

## Date: 	Wednesday, 11th March 2026

| Time: | 9.00 am |
| --- | --- |
| Venue: | Meeting Room 1, Council Offices, Urban Road, Kirkby-in Ashfield/Microsoft Teams |
|  | For any further information please contact: Jake Dalton Jake.Dalton@ashfield.gov.uk 01623 457357 |

## DISCOVER ASHFIELD BOARD MEETING

| ATTENDEES |  |  |  |
| --- | --- | --- | --- |
| Name | Position on Board | Position/Organisation | Present |
| Kieran Percival | Chair | Director, Gardens of Giving CIC |  |
| Louise Knott | Vice Chair | Vice Principal, West Nottinghamshire College MA2020 Representation |  |
| Darron Ellis | Theme Lead – More to Discover | Historian, Sutton Living Memory Group |  |
| Martin Rigley OBE | Theme Lead – Succeed in Ashfield | Chief Commercial Officer Devtank Ltd. |  |
| Liz Barrett OBE | Theme Lead – Love Where You Live | Principal, Academy Transformation Trust Further Education (ATTFE) |  |
| Pete Edwards MBE | Theme Lead – Be Happy, Be Healthy | Chair, Ashfield Health and Wellbeing Partnership |  |
| Claire Hinchley | Board Member | Director Strategy and Partnerships Sherwood Forest Hospitals |  |
| Cllr Julie Gregory | Board Member | Scrutiny Representative, Ashfield District Council |  |
| Cllr Dale Grounds | Board Member | Vice-Chairman of the Council, Ashfield District Council |  |
| Cllr Matthew Relf | Board Member | Executive Lead Member for Growth, Regeneration and Local Planning, Ashfield District Council MA2020 Representation |  |
| David Williams | Substitute for Shola Olawole | Partnerships Manager North Nottinghamshire DWP |  |
| Edward Johnstone | Board Member | Assistant Principal (Development), Portland College |  |
| Graham Ward | Board Member | Chair of Board of Directors, Sherwood Forest Hospitals Trust |  |
| Holly Shuttleworth | Substitute for Paula Longden | Strategies and Partnerships Lead, Sherwood Forest Hospitals Trust |  |
| Jackie Insley | Board Member | Chief Executive Officer Citizens Advice Central Nottinghamshire |  |
| Kirsty Ellis | Substitute for Peter Gaw | Assistant CEO, Inspire: Culture, Learning and Libraries |  |
| Leanne Harwood | Substitute for Simon Cartwright | Operations Lead - Transforming Notts Together |  |
| Leanne Monger | Board Member | Interim Programme Director, Mid Notts PBP |  |
| Lee Anderson, MP | Board Member | MP for Ashfield and Eastwood |  |
| Mark Yates | Substitute | PCN Development Managers, Nottingham and Nottinghamshire ICB |  |
| Paula Longden | Substitute for Claire Hinchley | Associate Director of Strategy and Partnerships Sherwood Forest Hospitals |  |
| Peter Gaw | Board Member | Chief Executive Officer, Inspire: Culture, Learning and Libraries |  |
| Sarah Mayfield | Board Member | Director of Skills and UK College and Civic Partnerships, NTU |  |
| Sarah Speight | Observer | Deputy Vice-Chancellor & Provost, NTU |  |
| Sam Howlett | Substitute for Lee Anderson, MP | Office Manager, Ashfield & Eastwood MP’s Office |  |
| Simon Cartwright | Board Member | Chief Officer Transforming Notts |  |
| Simon Martin MBE | Board Member | Vice Principal, Academy Transformation Trust Further Education (ATTFE) |  |
| Shola Olawole | Board Member | North & East Midlands Group Performance Lead, DWP |  |
| Tim Hepke | Board Member | UK Head of Maintenance and Group Property, ITP Aero |  |
| Theresa Hodgkinson | Board Member | Chief Executive, Ashfield District Council |  |
| Una Key | Board Member | Chief Officer, Ashfield Voluntary Action |  |

| Andrea Stone | Supporting Officer | Wellbeing Manager, Ashfield District Council |  |
| --- | --- | --- | --- |
| Charles Edwards | Supporting Officer | Executive Director – Operations, Ashfield District Council |  |
| Christine Sarris | Supporting Officer | Assistant Director – Planning and Regulatory Services, Ashfield District Council |  |
| Hollie Maxwell-Smith | Supporting Officer | Discover Ashfield Lead, Ashfield District Council |  |
| Joelle Davies | Supporting Officer | Group Manager for Growth, Infrastructure and Development |  |
| John Bennett | Supporting Officer | Executive Director, Place, Ashfield District Council |  |
| Lucy Lightfoot | Supporting Officer | Regeneration Officer – Regeneration, Ashfield District Council |  |
| Melanie Wheelwright | Supporting Officer | Forward Planning & Economic Growth Team Manager Ashfield District Council |  |
| Millie Connell | Supporting Officer | Communities Graduate - Housing, Ashfield District Council |  |
| Paul Crawford | Supporting Officer | Investment Manager – Regeneration, Ashfield District Council |  |
| Paul Coffey | Supporting Officer | Interim Service Manager for Communications and Events, Ashfield District Council |  |
| Sarah Daniel | Supporting Officer | Assistant Director - Regeneration, Ashfield District Council |  |
| Jake Dalton | Supporting Officer | Communities Graduate – Regeneration, Ashfield District Council |  |
| Suzanne Morton | Observer | District Mission Enabler |  |

This page is intentionally left blank

AGENDA

- Welcome / Introductions / Apologies - Kieran Percival

- Reflections of Previous Meeting - Kieran Percival

  - Meeting Minutes 	7 - 14

  - Action Log

- New Declarations of Interest – ALL

- Regeneration Programmes Update – Paul Crawford 	16 - 34

  - Supplementary Documents 	35 – 42

- Be Healthy, Be Happy Strategy 2026 – 2035 – Pete Edwards and Andrea Stone

- Theme Lead Reports - Theme Leads

  - Succeed in Ashfield - Martin Rigley

  - Love Where You Live - Liz Barrett

  - More to Discover - Darron Ellis

  - Be Healthy, Be Happy - Pete Edwards

- Board Member Updates - ALL

- Any Other Business – ALL

- Date of Next Meeting: 1st May 2026

DISCOVER ASHFIELD BOARD MEETING

Friday 6th February 2026

9am – 11:00am

Hybrid – Meeting Room 1, Urban Road & Microsoft Team

| ATTENDEES |  |  |  |
| --- | --- | --- | --- |
| Name | Position on Board | Position/Organisation | Present |
| Kieran Percival | Chair | Director, Gardens of Giving CIC |  |
| Louise Knott | Vice Chair | Vice Principal, West Nottinghamshire College MA2020 Representation | √ |
| Darron Ellis | Theme Lead – More to Discover | Historian, Sutton Living Memory Group |  |
| Martin Rigley OBE | Theme Lead – Succeed in Ashfield | Chief Commercial Officer Devtank Ltd. |  |
| Liz Barrett OBE | Theme Lead – Love Where You Live | Principal, Academy Transformation Trust Further Education (ATTFE) |  |
| Pete Edwards | Theme Lead – Be Happy, Be Healthy | Chair, Ashfield Health and Wellbeing Partnership | √ |
| Claire Hinchley | Board Member | Director Strategy and Partnerships Sherwood Forest Hospitals |  |
| Clare Hitchings | Substitute for Tim Hepke | Communications Lead, ITP Aero |  |
| Cllr Julie Gregory | Board Member | Scrutiny Representative, Ashfield District Council | √ |
| Cllr Dale Grounds | Board Member | Vice-Chairman of the Council, Ashfield District Council |  |
| Cllr Matthew Relf | Board Member | Executive Lead Member for Growth, Regeneration and Local Planning, Ashfield District Council MA2020 Representation |  |
| David Williams | Substitute for Shola Olawole | Partnerships Manager North Nottinghamshire DWP |  |
| Edward Johnstone | Board Member | Assistant Principal (Development), Portland College |  |
| Gary Jordan MBE | Board Member | Community Engagement and Learning Lead, ATTFE |  |
| Graham Ward | Board Member | Chair of Board of Directors, Sherwood Forest Hospitals Trust |  |
| Holly Shuttleworth | Substitute for Paula Longden | Strategies and Partnerships Lead, Sherwood Forest Hospitals Trust |  |
| Jackie Insley | Board Member | Chief Executive Officer Citizens Advice Central Nottinghamshire | √ |
| Kirsty Blyth | Substitute for Peter Gaw | Inspire: Culture, Learning and Libraries |  |
| Leanne Harwood | Substitute for Simon Cartwright | Operations Lead - Transforming Notts Together |  |
| Leanne Monger | Board Member | Interim Programme Director, Mid Notts PBP |  |
| Lee Anderson, MP | Board Member | MP for Ashfield and Eastwood |  |
| Mark Yates | Substitute | PCN Development Managers, Nottingham and Nottinghamshire ICB |  |
| Paula Longden | Substitute for Claire Hinchley | Associate Director of Strategy and Partnerships Sherwood Forest Hospitals | √ |
| Peter Gaw | Board Member | Chief Executive Officer, inspire: Culture, Learning and Libraries |  |
| Sarah Mayfield | Board Member | Director of Skills and UK College and Civic Partnerships, NTU | √ |
| Sarah Speight | Observer | Deputy Vice-Chancellor & Provost, NTU |  |
| Sam Howlett | Substitute for Lee Anderson, MP | Office Manager, Ashfield & Eastwood MP’s Office |  |
| Simon Cartwright | Board Member | Chief Officer Transforming Notts |  |
| Simon Martin | Board Member | Vice Principal, Academy Transformation Trust Further Education (ATTFE) | √ |
| Shola Olawole | Board Member | North & East Midlands Group Performance Lead, DWP |  |
| Tim Hepke | Board Member | UK Head of Maintenance and Group Property, ITP Aero |  |
| Theresa Hodgkinson | Board Member | Chief Executive, Ashfield District Council |  |
| Una Key | Board Member | Chief Officer, Ashfield Voluntary Action |  |
| Andrea Stone | Supporting Officer | Wellbeing Manager, Ashfield District Council |  |
| Charles Edwards | Supporting Officer | Executive Director – Operations, Ashfield District Council |  |
| Christine Sarris | Supporting Officer | Assistant Director – Planning and Regulatory Services, Ashfield District Council |  |
| Hollie Maxwell-Smith | Supporting Officer | Discover Ashfield Lead, Ashfield District Council |  |
| Joelle Davies | Supporting Officer | Group Manager for Growth, Infrastructure and Development |  |
| John Bennett | Supporting Officer | Executive Director, Place, Ashfield District Council |  |
| Lucy Lightfoot | Supporting Officer | Regeneration Officer – Regeneration, Ashfield District Council | √ |
| Melanie Wheelwright | Supporting Officer | Forward Planning & Economic Growth Team Manager Ashfield District Council |  |
| Millie Connell | Supporting Officer | Communities Graduate - Regeneration, Ashfield District Council | √ |
| Paul Crawford | Supporting Officer | Investment Manager – Regeneration, Ashfield District Council |  |
| Paul Coffey | Supporting Officer | Interim Service Manager for Communications and Events, Ashfield District Council | √ |
| Sarah Daniel | Supporting Officer | Assistant Director - Regeneration, Ashfield District Council | √ |
| Jake Dalton | Supporting Officer | Communities Graduate – Regeneration, Ashfield District Council | √ |
| Joel Hough | Supporting Officer | Digital Media Assistant – Regeneration, Ashfield District Council |  |
| Craig Priest | Guest Officer | Digital Media Assistant – Comms, Ashfield District Council | √ |
| Nathan McNicholas | Guest Officer | Senior Economic Development Officer - Regeneration, Ashfield District Council | √ |

| Agenda Item |  |
| --- | --- |
| 1 | Welcome / Introductions / Apologies – Pete Edward |
|  | - Apologies were noted for Melanie Wheelwright, Timothy Hepke, David Williams, Una Key (Teresa Jackson send on her behalf), Pete Gaw (Kirsty Ellis sent on his behalf), Christine Sarris, Martin Rigley, Theresa Hodgkinson, and Cllr Relf |
| 2 | Review of Previous Meeting – Pete Edward - Previous minutes were reviewed and agreed with no amendments. - No outstanding actions were carried forward. |
| a | Board Meeting Minutes |
|  | - All minutes were agreed. |
| 3 | New Declarations of Interest – ALL |
|  | - No new declarations. - Pete Edwards shared that he had been notified that he will receive his MBE on 16 April 2026. Members congratulated him. |
| 4 | Regeneration Programmes Update – Sarah Daniel |
|  | ADMC - Sarah confirmed the risk rating is now HIGH due to unresolved legal issues on Section 278 agreements, utility coordination and other areas. - Most enabling works are complete but remaining work depends on statutory undertakers. - Negotiations with preferred operator ongoing with Cabinet report to follow. |
|  | Enterprising Ashfield - Extension to September previously agreed. Outputs to date include strong beneficiary engagement. No major risks reported. |
|  | Enterprise Development Grants - Underspend of approximately £11k confirmed as businesses revised claims downward. Meeting with Economic Development agreed to utilise reserve list. Test trading demands fluctuating hence request for financial flexibility. |
|  | High Street Business Support - Supplier engagement slower in Kirkby and Sutton but better in Hucknall and rural areas. - Outputs likely to continue into next financial year; now permitted due to extended deadline. ADC pushing supplier for delivery acceleration. |
|  | Small Business Membership - FSB membership uptake low. ADC pushing FSB to increase promotional activity. Underspend possible. |
|  | Take over radio - Youth-led project successfully delivered. Positive early outcomes noted. |
|  | Ashfield Financial Resilience project - 191 residents supported with £403,000 financial gains identified. Demand significantly above expectations. - Skills training also delivered to 82 participants with nine supported into employment. |
|  | Science, Technology, Engineering, and Maths (STEM) Careers Education for Stakeholders project - Project at MEDIUM risk due to slow mobilisation. Initial sessions held; key long-term objective is creation of a regional STEM network. Event held 29 January to support this. |
|  | Ashfield Creates - Quarterly contract monitoring ongoing. Planning for 2026–27 delivery underway. Partnership meeting planned. |
|  | Events Programme - Discover Ashfield Awards scheduled for 27 February. All nominations reviewed. Work nearing completion. |
|  | Cornerstone Theatre - All major works complete with some snagging outstanding. - Ticket sales vary—local productions performing well, programmed events via promoter underperforming leading to some cancellations. Advisory board being re-established with external theatre expertise (e.g., Nottingham Playhouse). |
|  | Kings Mill Boathouse - Due to open in spring, pending final agreement of lease with operator. |
|  | Hucknall Library - Online cultural platform development continuing. Additional furnishings ordered. Launch event scheduled for 14 March. |
|  | Be Happy Be Healthy |
|  | Kirkby Sports Hub - Progress good. Bowls pavilion foundation work delayed due to underground drains not identified by surveys. Antisocial behaviour on site continues; ADC working with school and Community Protection team. |
|  | Sutton Lawn Sports Hub - Delayed due to Football Foundation framework constraints and legal issues. |
|  | PlayZones - Contracts under review, awaiting signing before final design and planning can commence. |
|  | Central Walk & Chapel Street - Planning approval now in place. Legal agreements regarding licences progressing. Works expected to begin Feb–Mar pending contract signing. |
|  | North Kirkby Gateway - Factory shop demolished improving townscape; RIBA Stage 3 underway. |
|  | West Kirkby Gateway - Planning secured; contract signing in progress with target late March start. |
|  | Green Ashfield - Survey work underway to scope environmental improvements funded through programme. |
|  | Stanton Hill Investment Plan - Fencing contractor being appointed. Mural artist contracted for Co-op wall. Working closely with EMH; high confidence in delivery with extension. |
|  | UK Shared Prosperity Fund - Government has now allowed flex to utilise funds until end September due to national delays in mobilisation. EMCCA has requested that authorities continue to complete as much work as possible by the end of March. Progress across the programme is generally good but some projects require an extension and/or a change in funding profile. The following were agreed: |
|  | - Decision 1: Extensions for Stanton Hill, Central Walk, Albert Street & Community Grants APPROVED unanimously (Proposed: Jackie Insley, Seconded: Simon Martin). |
|  | - Decision 2: Economic development projects (Enterprise Grant, Test Trading etc.) spend flexibility APPROVED unanimously (Proposed: Pete Edwards, Seconded: Louise Knott). |
|  | - Decision 3: Management fee revenue/capital rebalancing APPROVED (Proposed: Louise Knott, Seconded: Simon Martin). |
|  | - Decision 4: Capital reallocation to Central Walk & Albert Street APPROVED (Proposed: Pete Edwards, Seconded: Jackie Insley). |
|  | - Decision 5: Reallocate ADMC pre-opening underspend to ADMC capital APPROVED (Proposed: Pete Edwards, Seconded: Simon Martin). |
|  | - Decision 6: Reallocate Ashfield Show underspend to Events Budget APPROVED (Proposed: Louise Knott, Seconded: Cllr Gregory). |
|  | - Decision 7: Expand Civil Engineering Centre project scope to include vehicle maintenance APPROVED (Proposed: Paula Longden, Seconded: Jackie Insley). |
|  | Monitoring and evaluation - Preparing for major April reporting round. Active work includes Pride in Place reporting due 16 February, updates to risk registers, procurement logs and communications tracking. |
|  | Pride in Place Impact Fund – District wide - Work progressing with Selston Parish Council on Jacksdale skate park; ADC officer assigned. PlayZone project with Selston High School advancing with Football Foundation match funding. Community Grants design underway with Funding Subgroup to be convened. |
|  | Pride in Place – Phase 1 - The Kirkby Plan - Awaiting MHCLG feedback from panel. Early priorities include community facility mapping, digital inclusion with Outward Academy and early‑win project delivery. ADC submitted additional requested information this week regarding community engagement. |
|  | East Midlands Mayoral Community Development Fund - ATTFE‑led bid submitted to EMCCA; outcome awaited. Bid development has strengthened partnership work and activity at Willetts Court community centre. |
| 5 | Ashfield Cultural Strategy (2026-2035) - Nathan McNicholas - Nathan presented the 2026–2035 Cultural Strategy, built around a 10‑year vision to make arts, culture and creativity part of daily life in Ashfield. He outlined the strategy’s flexibility to align with emerging EMCCA structures and Discover Ashfield branding. Strategic goals: • Grow the scale, diversity and resilience of the cultural and creative sector. • Embed culture within the visitor economy. • Strengthen learning and skills pathways from early years to adulthood. • Enhance wellbeing through creative health approaches. • Ensure sustainability and long‑term cultural investment. Priority areas include: • People‑Centred Culture • Neighbourhoods of Creativity • Celebrating the Ashfield Story • Early Years and Education • Culture for All • Creative Sector Development - Nathan outlined KPIs based on DCMS and Arts Council datasets, to be monitored quarterly by the Ashfield Arts Partnership and annually by this Board. A co‑designed one‑year action plan will be developed with NTU, Inspire, Nonsuch, ATTFE, Makerspace and community partners. Next steps – Marketing and comms plan from February 2026. Creating first delivery plan (2026-2027) with Ashfield Art Partnership from March 2026. Libby McKenzie: Asked about including nursery/early years settings. – Response: Nathan confirmed these are a core part of the strategy. - Paula Longden: Requested clarity on practical delivery plans and measurement. – Response: Nathan described action plans and KPI framework. - Paula Longden: Asked about drivers for change and baseline. – Response: Nathan explained benchmarking and evidence development. - Sarah Mayfield: Queried some low Cornerstone ticket sales and KPIs. – Response: Nathan confirmed footfall/engagement will be included in KPIs. - Teresa Jackson: Raised links with Makerspace. – Response: Nathan welcomed collaboration and confirmed draft action plan will return to Board for review and input |
| 6 | Ashfield Podcast – Paul Coffey Paul and Craig presented a detailed concept for a Discover Ashfield podcast, designed to bring heritage, stories and regeneration to life. The podcast will support place‑based storytelling and community pride. Key features: Short 5–10-minute episodes. Content linked to Ashfield Stories and regeneration projects. QR codes across public spaces linking directly to episodes. Optional business‑focused strand for LinkedIn audiences. Paul outlined evaluation metrics including episode plays, engagement, QR scan data and location analytics. The pilot plan will include scripts, artwork, production timelines and distribution channels such as Spotify and the Discover Ashfield website. Paul asked the board to comment if there would be an appetite or interest for this piece of work. Teresa Jackson: Offered Makerspace podcast studio. – Response: Paul/Craig welcomed this. Sarah Mayfield: Supported link to Pride in Place. – Response: Paul/Craig will consider QR trail maintenance. Kirsty Ellis: Offered Inspire local history resources. – Response: Paul/Craig will incorporate for scripts and sound design. Simon Martin: Suggested Takeover Radio partnership. – Response: Craig agreed and emphasised youth roles. |
| 7 | Theme Lead Updates – Theme Leads |
| a | Succeed in Ashfield – Martin Rigley |
|  | - No update |
| b | Love Where You Live – Liz Barrett |
|  | - Written update to follow. |
| c | More to Discover – Darron Ellis |
|  | - Visitor economy work progressing; Economic Development team supporting. |
| d | Be Healthy, Be Happy – Pete Edwards |
|  | - Update on 15 January partnership meeting covering NCC funding changes and Wellbeing Strategy development. This will be brought to the board in March. |
| 8 | Board Member Updates – All |
|  | - Paula Longden, Sherwood Forest Hospitals: strategy refresh underway with emphasis on prevention, digital and community‑based care. - Sarah Mayfield, NTU: five‑year strategy consultation open. Invitation to be distributed. |
| 9 | Any Other Business – All |
|  | - Joelle Davis informed the board of funding available from Heritage England. |
| 10 | Date of Next Meeting – 11 March 2026 |

This page is intentionally left blank

Regeneration Programmes update, March 2026

The report provides an overview of progress and performance for the regeneration programmes and recommendations for allocation of funding.

1.1 Finance

Changes approved at the previous board meeting are included in annex 1.

1.2 Progress

A progress and risk-based summary for each project is provided below.

## Detailed Information

- Detailed Programme Updates

The table below provides an overview of progress and a risk-based summary for each project.

| 2a. Succeed in Ashfield |  |  |  |
| --- | --- | --- | --- |
| ADMC (Automated Distribution and Manufacturing Centre) |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| Towns Fund: £20,983,141 | S: August 2025 C: TBC | Groundbreaking: estimated May 2026 | High |
| Progress Update: ADMC Build: Risk levels have been elevated to high: The Main works (Building) and Main works S278 have been drafted and are progressing through the legal and governance sign off. Complexities around the contracts has delayed the project therefore a revised programme will be issued once the governance has been completed. Work has pause on site whilst the governance is concluded. Operator: Contract negotiations have begun with the preferred bidder. A report is scheduled to be taken to the Council’s Cabinet to approve the appointment following the conclusion of this negotiation process. |  |  |  |
| Ashfield Construction Centre and Satellite |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| Towns Fund: £4,801,755 Co-funding: £1,837,500 | C: Autumn 2026 | Easter: The first cohort of students move into Outram Street site. | Low |
| Progress Update: Refurbishment works to both the interior and exterior of the Outram Street (former Wilko’s) site are progressing well. The first phase of internal works is scheduled for completion by Easter, after which the first cohort of students is expected to move into the building. External façade works are due to be completed in spring and following this, the external television screen will be installed, providing a prominent town-centre platform for promoting local community events and business advertisements. A planning application has recently been approved for the installation of replacement aluminium windows. A second phase of internal refurbishment, focused on the 1930s section of the building, is due to begin after Easter and the site is anticipated to be fully operational by September. Works at the Station Park site are being finalised. |  |  |  |
| Ashfield Civil Engineering Centre |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| Towns Fund: £2,101,134 Co-funding: £763,517 | C: Spring 2027 | Project plans | Low |
| Progress Update: The Council’s Northern Depot refurbishment project is scheduled to be completed late 2026, after which the civils site can be handed over to VWNC. The Council is in the process of appointing a consultant to undertake a feasibility study to understand viable options for creating level access and parking arrangements to the Civil Engineering Site. Discussions are ongoing with VWNC to finalise project planning following completion of the feasibility study, with the aim of completing lease and grant funding agreements by summer. |  |  |  |
| Enterprising Ashfield – Nottingham Trent University |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| Towns Fund: £3,845,000 Co-funding: £3,746,867 | C: March 2026 | Project Closure March 26. | Low |
| Progress Update: The Enterprising Ashfield (EA) project is progressing well, with all outputs meeting agreed profiles. Notably, Nottingham Trent University (NTU) has exceeded targets for Graduates and Professional courses and is now beginning to deliver extension targets for the HeadStart programme. |  |  |  |
| Enterprise Development Grants |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| UKSPF: £215,863.76 | C: Spring 2026 | Monitor last expected claim by 28th Feb-26 and shortlist potential applicants for any underspends. | Low |
| Progress Update: 25 of 26 applications were approved to a value of £215,863.76. As of 24/2/26, £183,498.53 of grant claims have been processed, with £32,365.23 still unclaimed. One last claim for £7,185 is expected by the end of February. If the last claim is received, this would leave an underspend of £25,180.23. It has also been agreed to move £1,393.89 of underspend from the Test Trading Grant into the Enterprise Grant. This which would leave a total underspend of £26,574.12. 3 potential small to medium enterprises' (SME’s) have been identified who could apply for the underspend. Officers are now waiting to hear if these SMEs wish to apply. This could use up the balance of the remaining funds by the end of March 2026. 14 signed UKSPF self-declaration forms have been collated and with more expected by end of February. |  |  |  |
| Test Trading Opportunities (Markets) |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| UKSPF: £2266.24 | Complete | N/A | Low |
| Progress Update: 3 grants have been awarded. Totalling £1,414.14. Of these only 2 were claimed totalling: £872.35 resulting in an underspend of £1393.89 which is being moved into the Enterprise Grant. |  |  |  |
| Small Business Membership |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| UKSPF: £9,950 | C: March 26 | Monitoring Delivery | Medium |
| Progress Update: The Federation for Small Businesses (FSB) are delivering this to 60 businesses. 28 memberships have been achieved to date (Jan-26 Report.) Officers are supporting FSB to engage with partners to increase engagement with local SMEs. Outputs have been significantly low due to declining business confidence; however, FSB have stated there should be an uptick in February and March’s reports as another membership adviser is now supporting the Ashfield patch. No contract variation has been declared and so the programme will continue as initially planned, with a potential for a significant underspend if numbers if the remaining months numbers are low. |  |  |  |
| Business Support for High Streets |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| UKSPF: £19,900K | C: End May 2026 | Monitoring Delivery | Low |
| Progress Update: There is a target of 28 businesses to be enrolled onto the project receiving a total of 168 hours of support across the district. As of 27/2/26, 22 businesses have been enrolled. An extension of 2 months up to end of May 2026 has been agreed to enable this project to be fully delivered. - Save The Highstreet are delivering in Sutton & Kirkby with a target of 12 businesses to support. To date 8 businesses have been supported. This data comes from Jan-26 report. Officers are closely monitoring performance which has been slow. The extension should now allow the required time to fully achieve profile targets. - Cliffen Consulting are delivering in Hucknall & the rural areas with a target of 16 businesses to support. To date 14 businesses have been supported. This data is from Jan-25. There are 12 hours available to complete this contract. Officers have referred 1 new client and with a second client in waiting it is expected that all outputs will be achieved. |  |  |  |
| Ashfield Transform your Future programme (Economically Inactive Support) |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| UKSPF: £80,000 | C: March 2026 | Monitoring of delivery | Low |
| Progress Update: This employability programme supports economically inactive residents, prioritising young people aged 16-24 that are not in employment, education or training (NEET), and in priority ward areas such as Leamington, Carsic and Stanton Hill. Up to January, 152 residents have enrolled onto the programme (46% are aged 16-24 NEET), from which 25 have moved into employment, 12 have sustained employment from 6 months, and 21 have moved into education / training. During February-March, Futures are shifting their focus to support young people and will be engaging with residents in the priority wards. They have organised an Ashfield Employability and Skills event at Sutton Idlewells Library on 12th March 2026 from 12:30pm – 4:15pm. |  |  |  |
| Ashfield Financial Resilience project - Citizens Advice |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| UKSPF: £32,609 | C: March 2026 | Monitoring of delivery | Medium |
| Progress Update: The programme is providing financial resilience support to residents and is prioritising support for those aged 50+ in priority areas such as Leamington, Carsic and Summit. Up to January, 225 residents from 169 households have been enrolled, 9 have moved into employment, 6 have moved into education/training, and 82 have developed basic skills. They are also signposting and referring participants to employment and skills providers. Risk level changed to medium due to some of the outputs and outcomes being behind profile. This has been discussed with the provider and mitigations will be included in the next report. During February-March, they will be shifting their focus to support people in priority wards that currently have low engagement. The total financial gain for residents stands at £423,338 to date. |  |  |  |
| Ashfield STEM Boost |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| UKSPF: £40,000 | C: March 2026 | Monitoring of delivery | Low |
| Progress Update: This is a professional development programme which supports employees from local education and skills stakeholders understand the Science, Technology, Engineering, and Maths (STEM) labour market and skills demand, giving them the confidence to promote these opportunities with their service users. Up to January, 7 training sessions have been delivered to 6 organisations, in which 102 STEM professionals attended. Part of the programme is to grow the network of Ashfield-based STEM Ambassadors, who can deliver Career Education sessions for local schools and colleges. They are running Ashfield STEM Connect networking events, which brings together local STEM educators and employers. The latest was a “STEM Under the Stars” event at Sherwood Observatory on 23rd February. |  |  |  |

| 2b. More to Discover |  |  |  |
| --- | --- | --- | --- |
| St. Mary’s Magdalene Church, Hucknall |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| c.£2m | TBC – estimated January 2027 - spring 2028 | Submission of EOI - March 2026 | N/A |
| Progress Update: The project will create a unique heritage interpretation space within this historic building, using immersive digital media to bring to life key historical figures such as Lord Byron, Ada Lovelace, Charles Kempe and Ben Caunt. The 2-storey space, with disabled access, will give visibility to currently unseen Kempe stained-glass windows. Essential repairs and upgrades to the Grade II listed building fabric and improvements to energy efficiency will also be carried out to safeguard the future of this local landmark. The church will build on established partnerships with local schools, to support children's learning by linking each historical figure to a curriculum theme - such as English, Mathematics, Art, Computing, Design and Technology and local industry. The church has also established early partnerships with key local organisations, including the library service to collaborate in raising the profile of Hucknall’s overlooked heritage and building on the work completed at the library These conversations have highlighted a shared vision of using the town’s rich history to build pride in place and strengthen community identity. An Activities Coordinator will manage the space, coordinate learning opportunities and develop partnerships. The church has recently completed a final draft of the expression of interest to the National Heritage Lottery Fund which is due to be submitted shortly. |  |  |  |
| Ashfield Creates |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| Arts Council: £1,000,000 UKSPF: £10,000 | UKSPF element due to end in March 2026 | Monitoring Delivery | Low |
| Progress Update: Ashfield Creates is a 2.5-year programme (2025-2027), with an aim to increase community engagement in arts and culture. Nonsuch Studios are delivering this programme and are facilitating creative activities at community events such as Ashfield Show and live events at venues across Ashfield. 45 events have been delivered to date. Recent events include Ashfield Christmas light switch On's, Ashwood Craft Fair, Adult Ceramics Workshop, Build a Bot Workshop and Drink and Draw. Community Commissions Round 2 saw four supported events from 28 applications, totalling £3750 of direct support for creative led projects. Ashfield Cultural Strategy has been presented to the Discover Ashfield Board, and they will be informed of its progress. Strategy will go live in March 2026. Ashfield Arts Partnership, a subgroup of Discover Ashfield is overseeing delivery of the programme, and the next meeting will be in March 2026 to review progress. The wider partnership will be creating the first Cultural Strategy delivery plan in April 2026. |  |  |  |
| Events Programme |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| UKSPF: £27,000 | C: March 2026 | DA Awards February 2026 | Low |
| Progress Update: The annual Discover Ashfield Awards took place on 27 February 2026. Over 200 guests celebrated the achievements of 59 organisations, businesses and individuals. |  |  |  |
| Cornerstone Theatre |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| FHSF: £2,347,118 Towns Fund: £1,172,067.81 UKSPF: £66,866 | S: June 2024 C: March 2026 | Official Launch 18th March 2026 | Low |
| Progress Update: The theatre is scheduled to officially open on 18 March 2026, and a professional programme of events is taking shape. Although a few early events were cancelled, the overall programme remains strong, and community appetite for theatre continues to be high. The remaining snagging items are being finalised with the contractor Miller Knight. |  |  |  |
| Cycling and walking routes |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| Towns Fund: £1,936,280 Co-funding: £45,000 | C: Sept 2026 | Award of contract Spring 2026 | Low |
| Progress Update: The recent procurement activity did not conclude in the appointment of a contractor due to costs exceeding expectations and insufficient returns to evaluate value for money. The specification has been revised, and new tender opportunity was published for the work on the 20th February 2026. Access to the tender opportunity can be obtained through the find a tender portal. |  |  |  |
| Kings Mill Boathouse |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| Towns Fund: £3,352,000 Co-funding: £648,000 | August 2024 | Operator Opening | High |
| Progress Update: Subject to the lease being completed, the operator is due to open the facility in the spring 2026. Risk remains elevated due to delays in finalising the lease with the operator which is currently still to be signed. |  |  |  |
| ‘Now and then’ heritage |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| UKSPF: £15,000 | S: July 2025 C: March 2026 | Library Exhibitions February – March 2026 Celebration Event March 2026 | Low |
| Progress Update: The exhibitions celebrate Hucknall, Skegby and Selston, showcasing contemporary photography inspired by images from Inspire’s heritage collections. The work has been created by adults from the local communities in collaboration with professional photographer Neil Pledger. Alongside the photography, the live exhibitions in Hucknall and Skegby will also feature artwork based on historical maps, created by children from the communities working with artist Edwina Kung. The official celebration event for Hucknall, Skegby and Selston: Then and Now will take place at Hucknall Library on 14th March 10am-12pm and will feature: - Exhibitions comprising of work created by local school children and adults during art and photography workshops - Historical documents, maps and photographs from Inspire’s local studies collections. - Creative art maps family workshops with artist Edwina Kung. - Live music from Hucknall Ukulele Group. - Complimentary refreshments. |  |  |  |
| Hucknall Library |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| UKSPF: £33,500 | S: July 2025 C: March 2026 | Exhibit new collections online. March 2026 Celebration Event March 2026 | Low |
| Progress Update: Conversation treatment of the Hucknall Urban District Council Minute Books has been completed and rehousing of the books in new protective storage boxes will now be carried out. Digitisation work by the team at Nottinghamshire Archives is progressing, with all flat (unbound) documents now digitised. Work has been undertaken on development of the digital access platform including internal testing of access to materials in a range of digital formats, and metadata entry and testing. A proposal is included in section 2.1 for the re-allocation of funds associated with this project. Inspire’s original project plan included the purchase of a digital kiosk and the use of external digitisation services with UKSPF funds. As these activities have since been delivered internally, it is proposed that the available funds of £8400 are reallocated towards an A3 flatbed scanner, which enables the digitisation of larger items such as maps. This investment will help ensure the continued sustainability and efficiency of Inspire’s digitisation work. |  |  |  |
| Sherwood Observatory |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| UKSPF: £13,695 | S: July 2025 C: March 2026 | Continued monitoring and evaluation on outputs and outcomes | Low |
| Progress Update: Marketing activity continues to perform strongly, with newsletter subscriptions and Facebook followers continuing to increase. This is supported by enhanced physical leaflet distribution, helping to maintain high visibility across key audiences. |  |  |  |

| 2c. Be Healthy Be Happy |  |  |  |
| --- | --- | --- | --- |
| Kirkby Sports Hub |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| Towns Fund: £2,745,677 Co-funding: £289,000 (Total 3,034,677) | S: 20th October 2025 C: 3rd September 2026 | FF Grant Agreement Signing | Medium |
| Progress Update: The new sports pavilion is progressing with the external walls well advanced. The bowls pavilion foundation slab has been poured and external wall are commencing. The car park is currently on hold due the amount of water on site preventing material being removed from site as it is too saturated, resulting in some delays. The Contractor has submitted a further extension of time request for the issues relating to below ground unforeseen drains and ground gas prevention measures. Practical Completion is now forecast 3rd September 2026 (originally 10th August 2026). We have reduced the hours of the security guards to match the patterns of ASB identified in the first 8 weeks, but this is still likely to be an additional cost that was not in the original budget. Recent ASB examples include mechanical cutting of the compound fence lines and knocking down of sections of recently built walls. |  |  |  |
| Sutton Lawn Sports Hub |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| Towns Fund: £2,918,633 Co-funding: £2,271,234 Other: £55,000 | S: Apr/May 2026 C: Mar 2027 Subject to costs & FF sign off | Sign legal agreements between ATT/ADC. Sign the Pavilion and Car Park Contract (and ATT legal agreements). Resolve 3G pitch procurement route. Sign FF grant offer letter. Update legal agreements between ATT/ADC. | High |
| Progress Update: Challenges remain regarding the legal agreements between ATT and ADC, until these are resolved the main contractor appointment (pavilion and car park) cannot be signed, there will be a minimum 6-week lead in to start works after the contract signing. We are still awaiting information from the Football Foundation to progress the delivery of the 3G pitches, the Football Foundation Grant Agreement cannot be signed until this is resolved. After this the ADC/ATT agreements need to be updated. Retendering the works may result in a cost increase. Further pre-construction work has identified further cost risk challenges. The team are exploring contingency options to address the escalating cost and provide a solution if we are unable to conclude the challenges around the legal agreement for securing and delivering the Football Foundation Grant. |  |  |  |
| Albert Street Recreation Ground |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| UKSPF £75,0000 Pending additional £10,000 | S: July 2025 C: Sept 2026 | Planning application submission March 2026 | Medium |
| Progress Update: Work is progressing to conclude the legal status of the land for car park development. Signing of the main works contract agreement will be concluded once the land status position is resolved. The relocation of play area is to be included in the planning submission for the car park extension project for Hucknall Leisure Centre, due to be submitted March for decision June 2026. |  |  |  |
| PlayZones Stamper Rec., Cowpasture Rec., Sutton, Morven Park, Kirkby, Titchfield Park, Hucknall and Selston High School |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| TBC | S: Summer 2026 C: March 2027 | Completion of offer letter | Low |
| Progress Update: The Council has received award offer letters from the Football Foundation (FF) which will be delivering the PlayZones through the FF framework contractor. Once accepted, the project will move to final design and requesting planning permissions. |  |  |  |
| Community Grants |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| UKSPF: £120,000 | June 25 – March 26 | Project completion by Feb 26 | Low |
| Progress Update: All organisations have now received funding, except for one. This is due to the governance of this organisation. An agreement has just been confirmed, which will enable the funding to be released. As a result, a proposal is included in section 2.1. to extend the Kingsmill Community First Responders project until 30th June 2026 to allow sufficient time for delivery and achievement of outputs and outcomes. The final monitoring returns for all other projects have been submitted and are being collated. |  |  |  |

| 2d. Town Centres & High Streets |  |  |  |
| --- | --- | --- | --- |
| High Street Property Fund |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| Towns Fund: £173,933 Co-funding: £100,000 | S: EST: June. 2026 C: June 2027 | Skills delivery Summer 2026. | Medium |
| Progress Update: The learning outcomes and associated construction project work has been finalised. Risk: remains elevated: The project start date has slipped due to complexities around securing a delivery agreement with Vision West Notts College. Options are being progressed to secure the agreement with a revised estimated start of June 2026. |  |  |  |
| Hucknall |  |  |  |
| Central Walk & Chapel Street – public realm improvements |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| UKSPF: £313,265 Co-funding: £175,619 Section 106: £214,800 UKSPF Reallocation: £17,739.00 | S: Mar/Apr 2026 C: August/September 2026 | Legal Agreements with Tenants and NCC/VIA. Sign construction contract Feb/Mar 2026. | Medium |
| Progress Update: We currently have 4/8 occupier Licences signed for the min works with 2 more promised imminently. T8s and B&M are still to be resolved to enable work to progress. The Section 278/115 works application is being progressed by NCC/VIA, The completion of the S278 work could delay start of works on site and potentially risk the funding being spent by the end of September 2026. Following the procurement phase a preferred Contractor has been identified. The Construction Contract is being prepared and will be signed once the above agreements are resolved. The main works (paving, planters, lighting etc.) will take 12 weeks on site. Murals/street art will follow on from the main works, these scope and detail of these are being discussed with Cllrs at separate meetings. |  |  |  |
| Kirkby |  |  |  |
| North Kirkby Gateway |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| Monitor delays and seek to progress the design and construction phases. Towns Fund: £8,729,648 Co-funding: £5,140,999 | C: August 2027 | Planning approval – Committee 4th March | Low |
| Progress Update: Demolition of the former factory shop on Ellis Street reached practical completion on 16th January. The RIBA 3 Gateway has been approved - The planning application was submitted in late November and scheduled for the 4th March planning committee. Options for the end use/operator strategy are under review to ensure the best economic and social value are achieved. |  |  |  |
| West Kirkby Gateway |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| Towns Fund: £3,558,041 Co-funding: £2,357,131 (reduced from approved £3,920,000) | S: April 2026 C: April 2027 | Breaking Ground, April 2026 | Low |
| Progress Update: Planning permission was agreed on 10th December and the decision notice has now been received. The Project Board approved RIBA 4 cost plan on 12th December to proceed to construction. Contract documents are with legal for review for contactor appointment. Subject to signing of contract, current proposed commence on site date is 16th April 2026. Discharge of planning pre-commencement and BAPA approvals are also outstanding however expected prior to April start on site date. |  |  |  |
| Sutton |  |  |  |
| Low Street |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| FHSF: £1,750,000 Co-funding: £647,933 | Projects Completed | - | Low |
| Progress Update: The projects to refurbish and repurpose two properties on Low Street have been completed. The team is reviewing the discharge of conditions relating to managing acoustic levels on 9-11 Low Street and will introduce minor amendments to the scheme to improve the building – Works aim to be completed in Easter break. |  |  |  |
| Library Innovation Centres - Kirkby & Sutton |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| Towns Fund: £737,478 Co-funding: £113,000 | S: Feb 2026 C: Oct 2026 | Draft Design Plans Feb 2026 | Low |
| Progress Update: Inspire have confirmed the revised delivery timetable for the Sutton investment. Inspire of concluding arrangement on the project site before an updated delivery plan can be issued. |  |  |  |
| Stanton Hill Investment Plan |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| UKSPF: £40,000 Section 106: £199,940.39 | 1 April 2025 – 30 September 2026 (UKSPF) | Fence to be installed at the community allotment. Equipment/turfing of the allotment. Lease signed for the allotment. Summer Vine Tree event and allotment launch event. Agreement of mural design Bespoke support/grant for landlords and businesses | Medium |
| Progress Update: The contractor for the fencing of the allotment site has been appointed, with the new fencing due to be erected in 5-6 weeks due to materials (early Apil 2026). EMH have provided a draft lease to the Teversal, Stanton Hill and Skegby Neighbourhood Committee for review. The Allotment Committee are determining the layout of the space and there are now 12-15 residents interested in volunteering on the space. A meeting has been scheduled for March to progress a Vine Tree Summer Event in June 2026 with free activities for local families. Plans to hold an event for the allotment launch are also in progress. NonSuch are being appointed as project managers for the Stanton Hill mural and Urban Canvas are the appointed artists for the project. Designs are being progressed and the artist attended a community meeting in February. The Co-Operative Community Garden has recently been enhanced with a bench installed for community use. Feedback from the community has been extremely positive. Engagement continues with property owners and agents in the vicinity and work is progressing to create opportunities to upgrade shop frontages. Project progress is being monitored to ensure any slippage is managed within the funding timeframe. |  |  |  |

| 2d. Green Ashfield |  |  |  |
| --- | --- | --- | --- |
| Green Ashfield |  |  |  |
| Programme and budget | Start/ Completion Dates | Next key Milestone | Risk Level |
| Towns Fund: £2,198,048 Co-funding: £800,000 | TBC | Retrofit PR – Carbon saving to project sites | Low |
| Progress Update: There is c.£1m of funding remaining, investment will be focused on reducing costs and increasing the sustainability of Council assets such as community buildings, car parks and parks. Site visits have been completed to assess buildings and lighting columns, and a programme of work is being developed. The risk has been reduced from medium to low. Although the project is behind the original schedule there is a plan in place for development and delivery of the project within the required timeframe. |  |  |  |

2.1 Proposals

UKSPF 2025-26 – Community Grants – First Responders Project Extension

The board is asked to consider and approve the extension of The Community Grants (Kingsmill Community First Responders) project until 30th June 2026 to allow sufficient time for delivery and the achievement of outputs and outcomes.

UKSPF 2025-26 – Inspire Hucknall Library project – Re-allocation of funds

Inspire’s original project plan included the purchase of a digital kiosk and the use of external digitisation services funded through UKSPF. As these activities have now been delivered internally, it is proposed that the remaining funds of £8400 are redirected towards an A3 flatbed scanner, enabling the digitisation of larger items such as maps. This investment will support the continued sustainability and efficiency of Inspire’s digitisation work. The board is asked to consider and approve this change.

2.2 Monitoring and Evaluation

A monitoring and evaluation report for Pride in Place Impact Fund has recently been submitted to MHCLG and has been approved.

The next formal monitoring and evaluation for Towns Fund and UKSPF is due to begin in April 2026.

2.3 Communications

Communication activities during the last period were as follows:

- Portland Square – The return of the Food and Makers Market

- Stanton Hill Community Allotment announcement

- Pride in Place Impact Funding update

- PlayZones update

- Discover Ashfield Awards Update

2.4 Risk registers

The risk registers for the programmes are included in the annexes to the report. A comparison to risk from the last assessment is provided in the commentary.

2.5 Procurement

There are no new procurement activities to report for this period.

3.0 	Pride in Place

Pride in Place Impact Fund - District wide

The Pride in Place Impact Fund programme for Ashfield is progressing, with priority projects agreed and detailed project plans being developed:

Key highlights:

- Community Facility Grants: A two-tier grant scheme (£20–25k and £75k) is being developed to improve poor‑condition community facilities. Early investment will focus on Hucknall, The Rurals, and Annesley.

- High Street Regeneration: Newly approved High Street Rental Auction powers will help bring long‑term vacant units back into use, prioritising Sutton and Stanton Hill. Shop front grants will support improvements in key locations such as Portland Square, Low Street, and Outram Street. Hucknall town centre will also see paving, street furniture and Market Place upgrades.

- Public Space Improvements: Planned investments include redeveloping Jacksdale skatepark (with S106 and Parish funding) and match funding a Football Foundation Play Zone at Selston High School.

Pride in Place - Kirkby

We are awaiting formal feedback from MHCLG. In the meantime, two dedicated subgroups supported by Council officers are progressing early project proposals in line with the proposed investment and regeneration plan.

Emerging project proposals include:

- Capital Grant Scheme for Community Facility Improvements

Work is underway to map existing community facilities to shape a capital grant scheme focused on refurbishing buildings and spaces in poor condition. A survey for community asset owners is being prepared to gather the information needed to progress this work.

- Digital Inclusion

This pilot will provide Chromebooks to all Outwood Academy students entering Year 10 from September 2026, helping reduce digital exclusion and supporting home learning throughout Key Stage 4. Students will keep their devices after Year 11, helping them develop long‑term digital skills for further education, training, and employment, while gaining practical experience with widely used Google software.

- Morven Park Play Zone

Pride in Place will contribute match funding to a Football Foundation‑supported project to deliver an accessible, all‑weather multi‑use games area at Morven Park. The project will improve activity levels, support community‑led physical activity, reduce anti‑social behaviour, expand football and multi‑sport capacity, and strengthen community cohesion and pride.

- Titchfield Park

Pride in Place funding will support upgrades to create an accessible, all‑weather sports surface and new changing facilities at Titchfield Park, increasing capacity for football, basketball, and netball. The project aims to improve health, reduce anti‑social behaviour through constructive activity, and enhance community cohesion through inclusive, club‑led sport.

- Community Grants for Projects and Activities (£62,000)

A revenue‑funded grant programme is being developed to support local projects, events, and activities that strengthen community engagement and participation.

- Business Support (£10,000)

A proposal is being developed to provide advisory support to up to 10 businesses, using a similar model to the one developed for SMEs through UKSPF.

- Community Based Learning (£20,000)

A proposal is being developed utilising components of the Adult Skills Fund, to support community learning.  4 organisations would benefit from a grant of £5,000 to deliver tailored learning to Kirkby residents.

- Health and Wellbeing Interventions (£70,000)

A proposal is being developed to develop a role for a worker who would support Kirkby residents in community settings such as Kirkby Grocery, and local cafes, and connect them to the services and activities they are require.  The role would help residents navigate through services.

4.0 East Midlands Mayoral Community Development Fund

EMCCA have confirmed that the bid, submitted by ATT Further Education College on behalf of the Leamington Community Partnership has been successful.

The funding will enable some improvements, including a mural, to be made to Willetts Court.  It will enable Disability Nottinghamshire and Central Notts Citizen’s Advice to deliver services from Willetts court, and for Ashfield Voluntary Action (AVA) to increase their community kitchen to 5 days per week, over a two-year period.  In addition funding has been secured for children, young people and family activities, to be determined by local need.

Annex 1 – FHSF approved budgets.

| Project | RDEL/CDEL | 21/22 (£) | 22/23 (£) | 23/24 (£) | 24/25 (£) | 25/26 (£) | Total (£) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FHSF Sutton Academy Theatre / Cornerstone | RDEL (Revenue) | - | - | - | - | - | - |
|  | CDEL (Capital) | 48,545 | 143,287 | 2,155,287 |  |  | 2,347,118 |
|  |  | 48,545 | 143,287 | 2,155,287 | - | - | 2,347,118 |
|  | Co-funding |  |  | 100,000 |  |  | 100,000 |
|  | TOTAL |  |  |  |  |  | 3,183,385.81 |
| FHSF High Pavement | RDEL |  |  |  |  |  | - |
|  | CDEL | 988,342 | 148,812 | 514,511 |  |  | 1,651,665 |
|  | Sub Total | 988,342 | 148,812 | 514,511 | - | - | 1,651,665 |
|  | Co-funding |  | - | 937,289 |  |  | 937,289 |
|  | Total |  |  |  |  |  | 2,588,954 |
| FHSF Low Street 9-11 and No 14 | RDEL |  |  |  |  |  |  |
|  | CDEL | 86,920 | 1,081,310 | 581,770 |  |  | 1,750,000 |
|  | Co-funding |  |  | 647,933 |  |  | 647,933 |
|  | Total |  |  |  |  |  | 2,397,933 |
| FHSF Fox Street pop- up food court and car park | RDEL |  |  |  |  |  |  |
|  | CDEL | 67,314 | 44,397 | 419,378 |  |  | 531,088 |
|  | Co-funding | - |  | 70,912 |  |  | 70,912 |
|  | Total |  |  |  |  |  | 602,000 |

Annex 2 - Towns Fund DA Board approved budgets.

| Project | RDEL/CDEL | 21/22 (£) | 22/23 (£) | 23/24 (£) | 24/25 (£) | 25/26 (£) | Total (£) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TF-01 Ashfield Civil Engineering Centre | RDEL (Revenue) | - |  |  |  |  | - |
|  | CDEL (Capital) | 6,902 | 46,865 | 2,047,367 | - |  | 2,101,134 |
|  | Sub Total | 6,902 | 46,865 | 2,047,367 | - | - | 2,101,134 |
|  | Co-funding |  | 453,017 | 250,000 | 60,500 |  | 763,517 |
|  | TOTAL |  |  |  |  |  | 2,864,651 |
| TF-02 Ashfield Construction Centre | RDEL | - | - | - | - | - | - |
|  | CDEL | 14,746 | 21,377 | 733,077 | 4,032,555 |  | 4,801,755 |
|  | Total | 14,746 | 21,377 | 733,077 | 4,032,555 | - | 4,801,755 |
|  | Co-funding |  | - | 1,837,500 | - | - | 1,837,500 |
|  | TOTAL |  |  |  |  |  | 6,639,255 |
| TF-03 Automated Distribution and Manufacturing Centre | RDEL | - | - | 500,000 | 375,000 | 125,000 | 1,000,000 |
|  | CDEL | 17,035 | 153,724 | 19,079,241 | 233,141 | - | 19,983,141 |
|  | Sub Total | 17,035 | 153,724 | 19,579,241 | 608,141 | 125,000 | 20,983,141 |
|  | Co-funding |  |  |  | 467,000 | 934,000 | 1,401,000 |
|  | TOTAL |  |  |  |  |  | 22,384,141 |
| TF-04 Cycling and Walking Routes | RDEL | - | - | - | - | - | - |
|  | CDEL | 1,142 | 30,000 | 1,808,138 | 97,000 | - | 1,936,280 |
|  | Total | 1,142 | 30,000 | 1,808,138 | 97,000 | - | 1,936,280 |
|  | Co-funding |  |  | - | 45,000 |  | 45,000 |
|  | TOTAL |  |  |  |  |  | 1,981,280 |
| TF-05 Enterprising Ashfield | RDEL | 2,344 | 681,553 | 1,360,103 | 985,000 | 816,000 | 3,845,000 |
|  | CDEL | - | - | - | - | - | - |
|  | Sub Total | 2,344 | 681,553 | 1,360,103 | 985,000 | 816,000 | 3,845,000 |
|  | Co-funding |  |  |  |  |  | 3,746,867 |
|  | TOTAL |  |  |  |  |  | 7,591,867 |
| TF-06 Green Ashfield | RDEL | - | - | - | - | - | - |
|  | CDEL | 1,142 | 114,457 | 1,684,401 | 398,048 |  | 2,198,048 |
|  | Sub Total | 1,142 | 114,457 | 1,684,401 | 398,048 | - | 2,198,048 |
|  | Co-funding |  |  | 2,812,134 | 317,167 | - | 3,129,301 |
|  | TOTAL |  |  |  |  |  | 5,327,349 |
| TF-07 High Street Property Fund | RDEL | - | - | - | - | - | - |
|  | CDEL | 18,265 | 4,631 | 640,037.19 |  |  | 523,933 |
|  | Sub Total | 18,265 | 4,631 | 640,037.19 | - | - | 522,933 |
|  | Co-funding |  |  | 100,000 |  |  | 100,000 |
|  | TOTAL |  |  |  |  |  | 623,933 |
| TF-08 Kings Mill Reservoir Leisure Development | RDEL | - | - | - | - | - | - |
|  | CDEL | 23,196 | 459,422 | 2,059,125 | 810,257 |  | 3,352,000 |
|  | Sub Total | 127,000 | 2,414,743 | 2,414,743 | 2,414,743 |  | 3,352,000 |
|  | Co-funding |  |  | 192,000 | 456,000 |  | 848,000 |
|  | TOTAL |  |  |  |  |  | 4,200,000 |
| TF-09 Kingsway Sports Hub | RDEL | - | - | - | - | - | - |
|  | CDEL | 5,640 | 87,059 | 1,898,977 | 500,000 | 406,000 | 1,991,676 |
|  | Total | 5,640 | 87,059 | 1,898,977 | 500,000 | 406,000 | 1,991,676 |
|  | Co-funding | 39,000 |  |  | 250,000 |  | 289,000 |
|  | TOTAL |  |  |  |  |  | 3,240,176 |
| TF-10 Library Innovation Centres | RDEL | - | - | 48,000 | 51,000 | 51,000 | 150,000 |
|  | CDEL |  | 3,375 | 509,625 | 38,000 | 36,478 | 587,478 |
|  | Sub Total | - | 3,375 | 557,625 | 89,000 | 87,478 | 737,478 |
|  | Co-funding |  |  |  | 113,000 |  | 113,000 |
|  | TOTAL |  |  |  |  |  | 850,478 |
| TF-11 North Kirkby Gateway | RDEL | - | - | - | 90,000 | 90,000 | 180,000 |
|  | CDEL | 7,935 | 83,605 | 1,520,583 | 3,330,797 | 3,786,727 | 8,729,648 |
|  | Sub Total | 7,935 | 83,605 | 1,520,583 | 3,420,797 | 3,876,727 | 8,909,648 |
|  | Co-funding |  |  |  | 2,155,000 | 2,985,999 | 5,140,999 |
|  | TOTAL |  |  |  |  |  | 14,050,647 |
| TF-12 Portland Square Refurbishment | RDEL | - | - | - | - | - | - |
|  | CDEL | 65,000 | 400,000 | 903,352 | - | - | 1,368,352 |
|  | Total | 65,000 | 400,000 | 903,352 | - | - | 1,368,352 |
|  | Co-funding | - |  | 136,000 | 269,000 |  | 405,000 |
|  | TOTAL |  |  |  |  |  | 1,773,351 |
| TF-14 Science Discovery Centre & Planetarium | RDEL | - | - | - | - | - | - |
|  | CDEL | 149,500 | 385,786 | 1,554,714 | 208,004 |  | 2,298,004 |
|  | Total | 149,500 | 385,786 | 1,554,714 | 208,004 | - | 2,298,004 |
|  | Co-funding | - | 29,000 |  | 956,000 |  | 985,000 |
| LUF- Science Discovery Centre | CDEL | - | 250,000 | 1,425,000 | 1,425,000 | - | 3,100,000 |
|  | Total |  |  |  |  |  | 6,333,004 |
| TF-15 Sutton Lawn Sports Hub | RDEL | - | - | - | - | - | - |
|  | CDEL | 5,661 | 113,904 | 651,435 | 2,047,633 | 200,000 | 3,018,633 |
|  | Total | 5,661 | 113,904 | 651,435 | 2,047,633 | 200,000 | 3,018,633 |
|  | Co-funding |  |  | 107,974 | 264,000 | 1,846,854 | 2,218,828 |
|  | TOTAL |  |  |  |  |  | 5,237,461 |
| TF-16 Visitor Digital Offer | RDEL | - | - | - | - | - | - |
|  | CDEL | 11,474 | 58,539 | 144,797 |  |  | 214,809 |
|  | Total | 11,474 | 58,539 | 144,797 | - | - | 214,809 |
|  | Co-funding |  |  | 45,000 |  |  | 45,000 |
|  | TOTAL |  |  |  |  |  | 259,809 |
| TF-17 West Kirkby Gateway | RDEL | - | - | - | - | - | - |
|  | CDEL | 6,908 | 250,128 | 959,965 | 2,741,041 |  | 3,958,041 |
|  | Total | 6,908 | 250,128 | 959,965 | 2,741,041 | - | 3,958,041 |
|  | Co-funding |  |  |  | 3,920,000 |  | 3,920,000 |
|  |  |  |  |  |  |  | 7,878,041 |
| TF 18 Cornerstone Theatre | CDEL | - | 1,496 | - | 1,110,571 | - | 1,112,067 |
|  | TOTAL | - |  | - |  |  | 1,112,067 |

Annex 3 – Recent Procurement Activity

There are no new agreements finalised within this current period.